COUNTY GOVERNMENT OF KWALE

COUNTY TREASURY

COUNTY PROJECT IMPLEMENTATION REPORT

2013 – 2017

AUGUST, 2017

# FOREWORD

# ACKNOWLEDGEMENT

# MSAMBWENI SUB COUNTY

| WARD NAME: GOMBATO-BONGWE |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative block | 7,100,000.00 | Bongwe | Complete and Commissioned |
|  | SUB TOTAL | 7,100,000.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All Village Units | Complete |
|  | Procurement & Distribution Of Farm Inputs (Certified Seeds, Fertilizer, And Stalk Borer Dust Chemical) | 4,321,500.00 | All Village Units | Complete |
|  | Local Poultry Improvement | 700,000.00 | All villages | Complete |
|  | Fishing Accessories and Fishing Nets | 1,922,000.00 | Mvumoni | Complete |
|  | Rescue Boats | 4,000,000.00 | Mvumoni | Complete |
|  | Procurement of Tractor and Ploughs. | 4,999,777.90 | All Village Units | Complete |
|  | Purchase of Harrows | 910,000.00 | All Village Units | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All Village Units | Complete |
|  | Dairy Goat Improvement | 1,166,666.67 | All Village Units | Complete |
|  | Micro Irrigation | 874,811.11 | All Village Units | Complete |
|  | Purchase of Meat Goats | 619,500.00 | All Village Units | Complete |
|  | Purchase of Fishing Boats | 4,432,500.00 | Mvumoni | Complete |
|  | Construction of Gombato Vaccination Crush | 585,579.60 | Gombato | Complete |
|  | Purchase of Breeding Stock-Dairy Cattle | 2,960,000.00 | All Village Units | LPO Issued To Supplier & Awaiting Delivery |
|  | Purchase of Fishing Boat and Accessories | 4,500,000.00 | Mvumoni | Complete And Commissioned |
|  | SUB TOTAL | 39,760,361.12 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Mvumoni Youth Polytechnic | 6,897,954.40 | Mvumoni | Complete And Commissioned |
|  | Construction of Mbuwani ECDE | 5,413,550.00 | Bongwe | Complete And Commissioned |
|  | Construction of Ngori ECDE | 3,919,164.14 | Gombato | Complete And Commissioned |
|  | Construction of Mwamambi ECDE | 4,496,658.80 | Gombato | Complete And Commissioned |
|  | Construction of Subira E.C.D.E | 4,795,909.80 | Bongwe | Complete And Commissioned |
|  | Construction of Mwanjamba E.C.D.E | 4,577,225.60 | Bongwe | Stalled |
|  | Construction of Mabokoni E.C.D.E | 4,647,318.44 | Bongwe | Complete And Commissioned |
|  | Construction of Vukani/ Mwachido E.C.D.E | 4,578,989.80 | Bongwe | Complete And Commissioned |
|  | Construction of Mwaroni E.C.D.E | 4,770,569.20 | Gombato | Complete |
|  | Construction of Tank Base - Subira ECDE | 65,000.00 | All Village Units | Delivered |
|  | Installation of Water Tanks | 9,248.40 | All Village Units | Delivered |
|  | Provision of Teaching and Learning Materials for ECDEs | 312,500.00 | All Village Units | Delivered |
|  | Provision of Hexagonal Tables for ECDEs | 151,048.10 | All Village Units | Delivered |
|  | Provision of Millet/Uji for ECDEs | 360,912.50 | All Village Units | Delivered |
|  | Installation of Play Equipment for ECDEs | 445,675.13 | All Village Units | Delivered |
|  | Provision of Furniture to Youth Polytechnics (Hard Wood Beds) | 75,000.00 | Mvumoni | Delivered |
|  | Provision of 1 Motor Bike DT176 | 551,000.00 | Administration Office | LPO Issued |
|  | Construction of 3 New Classroom at Ngori |  | Gombato | Ongoing |
|  | Construction of E.C.D.E at Chigoti |  | Bongwe | Ongoing |
|  | Construction of E.C.D.E at Mwakamba |  | Mvumoni | Ongoing |
|  | Installation of ECDE Tank Bases @62,292*93 Sites | 62,292.00 | All villages | Delivered |
|  | Construction of Twin Workshop at Diani youth Polytechnic | 5,421,498.00 | Mvumoni | Complete |
|  | Construction of Mlungunipa ECDE | 4,999,924.80 | Bongwe | Complete |
|  | SUB TOTAL | 56,027,989.11 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity Wing - Gombato Dispensary | 3,378,877.00 | Mvumoni | Completed Waiting Commissioning. |
|  | Construction of Laboratory Expansion And Fencing of Gombato Maternity Wing |  | Gombato | Ongoing |
|  | Renovation of Mwamanga Dispensary | 284,800.00 | Bongwe | Completed |
|  | SUB TOTAL | 3,663,677.00 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of Market Stalls at Plot 76 | 2,853,640.00 |  | Complete & Already Commissioned |
|  | Trade Revolving Fund |  | All Village Units | No money disbursed |
|  | Public Toilet |  | Gombato | Completed |
|  | Construction Of Additional Market Stall, And Water Tank at Gombato 76 | 918,082.00 | Gombato | Land Was Availed But Not Started |
|  | Terminated & Re-Tendered. Awaiting Procurement. | 938,422.60 |  | Terminated & Re-Tendered. Awaiting Procurement. |
|  | Proposed Construction of Shamu Farmers Produce Collection Centre | 3,349,859.00 | Bongwe | Contractor On Site |
|  | SUB TOTAL | 8,060,003.60 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of Interlocking Block Fence at Bongwe Gombato Sports Ground | 5,515,625.00 | Bongwe | Complete |
|  | Annual Sports and Competition Equipment |  | All Village Units | Not Done |
|  | Vulnerable Youth Entrepreneurship Fund |  | All Village Units | Not Done |
|  | Construction of a Social Hall at Gombato-Bongwe | 4,498,959.00 | Bongwe | Complete |
|  | Youth ,Women and PWDs Fund(2016/2017 Not Done) | 4,000,000.00 | All villages | Disbursed (Only 2.6M) |
|  | Annual Cultural Competitions | 325,000.00 | All villages | Conducted |
|  | SUB TOTAL | 14,339,584.00 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road Opening at Mabokoni – Blue Jay – Kongo Mosque (12.0 Km) | 4,852,992.00 | Bongwe | Completed As Per The Bills Of Quantities |
|  | Road Gravelling at Kongo Mosque- Blue Jay – Mabokoni 8.3 Km | 4,675,100.00 | Bongwe | Works Completed As Per The Bills Of Quantities(Not Sure Of The Kilometers Covered) |
|  | Spot Gravelling of Blue Jay-Kongo Mosque Road (11.5) Kms And Spot Improvement of Bongwe - Vukani (8) Kms In Gombato Ward | 4,355,040.00 | Gombato/Bongwe | Ongoing |
|  | SUB TOTAL | 13,883,132.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Land Banking (Gombato- Bongwe) | 10,000,000.00 | Gombato/Bongwe | Completed |
|  | Traffic Light at Diani Corner Centre |  | Bongwe | Not Done |
|  | Tree Planting |  | All Villages | Completed |
|  | Urban Planning – Ukunda | 1,000,000.00 |  | Budget Transferred To Kombani |
|  | Beautification of Kwale and Ukunda | 3,000,000.00 |  | Budget Transferred To Storm Water |
|  | Storm Water Disposal & Drainage | 11,000,000.00 | Bongwe | Delayed |
|  | Mwakamba Adjudication Survey | 2,000,000.00 | Bongwe | Ongoing – Dispute Stage |
|  | SUB TOTAL | 27,000,000.00 |  |  |
| WATER SERVICES | Gombato Borehole-Single Tower Elevated Water Tank | 2,108,845.00 | Gombato | Ongoing |
|  | Construction of Borehole at Ngori |  | Gombato | Complete and Commissioned |
|  | Construction of Water Tower at Shamu and Mwakogo |  | Gombato | Completed |
|  | Drilling of Mabokoni Borehole Water Supply | 4,000,000.00 | Gombato | Not Complete |
|  | Supply, Installation and Testing of a Solar Pump Unit System at Gombato Borehole | 1,093,300.00 | Gombato | Complete |
|  | Drilling of Juaje Borehole | 1,392,000.00 | Bongwe | Await Hydro geological Survey |
|  | Piping And Supply of Water From Existing Boreholes in Mbuwani Area to the Lower parts of the Ward | 5,000,000.00 | Gombato | BQ Ready |
|  | Construction of Markazi Mosque Water Tower Project | 667,580.00 | Bongwe | BQ Ready |
|  | SUB TOTAL | 14,261,725.00 |  |  |
| GRAND TOTAL |  | 184,096,471.82 |  |  |

| WARD NAME: UKUNDA |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | VILLAGE UNIT | PROJECT COST | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Purchase of Garbage Skip Loader | All Village Units | 9,840,000.00 | Delivered & in use |
|  | Purchase of Skip Loader | All Village Units |  | Delivered & in use |
|  | Construction of Ward Administration Block | Kilolapwa | 7,746,178.40 | Tendering stage |
|  | SUB TOTAL |  | 19,202,458.40 |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | All Village Units | 5,300,025.84 | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | All Village Units | 4,321,500.00 | Complete |
|  | Cassava promotion | All Village Units | 27,500.00 | Complete |
|  | Local poultry improvement | All Village Units | 700,000.00 | Complete |
|  | Procurement of Tractor and ploughs. | All Village Units | 4,999,777.90 | Complete |
|  | Purchase of Harrows | All Village Units | 910,000.00 | Complete |
|  | Provision of Farm Inputs | All Village Units | 2,440,500.00 | Complete |
|  | Meat Goat improvement | All Village Units | 1,166,666.67 | Complete |
|  | Construction of Ukunda vaccination crush | Mkwakwani | 580,016.00 | Complete |
|  | Purchase of Meat goats | All Village Units | 619,500.00 | Complete |
|  | Purchase of breeding stock -Dairy goats | All Village Units | 365,625.00 | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL |  | 21,431,111.41 |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Magutu E.C.D.E | Magutu | 4,396,614.00 | Complete |
|  | Construction of Chilolapwa E.C.D.E | Kilolapwa | 4,065,800.00 | Complete |
|  | Construction of Bambini E.C.D.E | Magutu | 4,191,255.00 | Complete |
|  | Construction of Magutu (Chigua) E.C.D.E | Kilolapwa | 4,848,892.80 | Complete |
|  | Construction of Malalani Kitchen | Magutu | 495,000.00 | Complete |
|  | Construction of Maskrep E.C.D.E | Magutu | 4,788,833.80 | Complete |
|  | Construction of Malalani ECDE | Magutu | 4,787,424.40 | Complete |
|  | Water Tanks | All Village Units | 9,248.40 | Delivered |
|  | ECDE Teaching And Learning Materials | All Village Units | 312,500.00 | Delivered |
|  | ECDE Heagonal Tables | All Village Units | 151,048.10 | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | All Village Units | 360,912.50 | Delivered |
|  | ECDE Playing Equipment | All Village Units | 445,675.13 | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | All Village Units | 75,000.00 | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | All Village Units | 27,550.00 | LPO Issued(not seen) |
|  | ECDE Tank Bases | All Village Units | 62,292.00 | Complete |
|  | Construction of Markaz Da'aawah ECDE | Magutu |  | Complete |
|  | Construction of Kibundani ECDE | Magutu(Tsala) | 4,875,103.00 | Ongoing |
|  | Construction of Mkwakwani ECDE | Mkwakwani |  | Ongoing |
|  | Construction of Ukunda Magutu ECDE | Kilolapwa(Mwakigwena) | 4,816,117.20 | Ongoing |
|  | SUB TOTAL |  | 38,709,266.33 |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of a dispensary and maternity wing, Malalani (Mvindeni) | Magutu | 13,988,543.24 | Completed and commissioned. |
|  | SUB TOTAL |  | 13,988,543.24 |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Renovation of Mvindeni office | Magutu | 1,673,508.80 | Complete-office project |
|  | Construction of a market shed at Ibiza | Chilolapwa | 7,000,000.00 | Project scrapped off by supplementary budget not started |
|  | SUB TOTAL |  | 8,673,508.80 |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Rehabilitation of Magutu sports field | Magutu | 1,000,000.00 | Complete |
|  | Construction of Ukunda Sports field | Magutu |  | Not started |
|  | Youth ,women and PWDs fund | All Village Units | 4,000,000.00 | Only 2.6M disbursed |
|  | Annual cultural competitions | All Village Units | 325,000.00 | Conducted |
|  | Construction of Ukunda social hall | Kilolapwa | 4,498,959.00 | Ongoing |
|  | SUB TOTAL |  | 9,823,959.00 |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Kona Jadini – Nomads (2.5 km) | Magutu | 4,570,806.00 | Complete |
|  | Road opening at Mascrape - Cheteni - Bongwe | Magutu | 4,698,750.00 | Complete |
|  | Construction of 2no. 20m high mast floodlight for Ukunda town. | Magutu | 3,364,640.00 | Complete |
|  | Spot graveling of Ukunda-(ICIPE)after Mvindeni Ukunda (8.1) Kms and Spot gravelling at Kona musa - Mabokoni in Ukunda ward | Magutu | 4,674,000.00 | Ongoing |
|  | Spot improvement of Msikiti Nuru - Mkwakwani & Kona ya Mei - Mwisho wa Lami in Ukunda ward | Mkwakwani | 2,982,000.00 | Ongoing |
|  | Streetlights for airstrip road | Mkwakwani | 2,000,000.00 | Not started |
|  | SUB TOTAL |  | 22,290,196.00 |  |
| TOURISM, INVESTMENT AND ICT | Cabro Paving Along Nakumatt Diani Road-Phase I | Mkwakwani/ Magutu | 7,480,000.00 | Complete |
|  | Opening Of Nakumatt-Indian Ocean Beach Access Road | Kilolapwa | 13,196,000.00 | Stalled By Judicial Proceedings, Balance Amount Supplemented |
|  | Local Area Network Installation-Mvindeni Tourism Offices | Magutu | 1,472,434.40 | Complete and Working |
|  | Construction of Highway Directional Signs; Ukunda |  | 423,755.00 | Does not exist |
|  | Cabro Paving Along Nakumatt-Baobab Beach Road-Phase ii | Mkwakwani/Magutu | 5,125,600.00 | Complete |
|  | Replacement Of Solar Powered Street Lighting along Nakumatt-Baobab Beach Road | Kilolapwa/Mkwakwani/Magutu | 3,759,480.00 | Not yet started |
|  | SUB TOTAL |  | 44,761,367.40 |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Contracted Technical services - Survey of kaya forests |  | 750,000.00 | no survey done |
|  | Urban Planning – Ukunda |  | 1,000,000.00 | Budget transferred to Kombani |
|  | Beautification of Kwale and Ukunda |  | 3,000,000.00 | Budget transferred to storm water |
|  | Storm Water Disposal & Drainage |  | 11,000,000.00 | Delayed |
|  | SUB TOTAL |  | 15,750,000.00 |  |
| WATER SERVICES | Extension of Msikiti Nuru-Mkwakwani pri. Sch. Pipeline | Mkwakwani | 1,616,048.00 | Complete |
|  | Mkwakwani Borehole | Mkwakwani | 920,000.00 | Hydro geological survey done, awaiting drilling & Equipping |
|  | Rehabilitation of Malalani Borehole | Magutu | 759,000.00 | Complete |
|  | Pipeline extensions to Ukunda ward from either Mabokoni or Bongwe boreholes | Magutu | 9,047,972.10 | Complete |
|  | SUB TOTAL |  | 12,343,020.10 |  |
| GRAND TOTAL |  |  | 206,973,430.67 |  |

| WARD NAME: KINONDO |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | 6,439,425.00 | Kinondo | Complete &In Use |
|  | SUB TOTAL | 6,439,425.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement Of Tractors, Ploughs & Trailers | 5,300,025.84 | Gazi/Kinondo | Complete |
|  | Procurement & Distribution Of Farm Inputs (Certified Seeds, Fertilizer, And Stalk Borer Dust Chemical) | 4,321,500.00 | Gazi/Kinondo | Complete |
|  | Cassava Promotion | 27,500.00 | Gazi/Kinondo | Not By County Government |
|  | Meat Goat Improvement | 900,000.00 | Gazi/Kinondo | Complete |
|  | Fishing Accessories and Fishing Nets | 1,922,000.00 | Gazi/Kinondo | Complete |
|  | Procurement of Tractor and Ploughs. | 4,999,777.90 | Gazi/Kinondo | Complete |
|  | Purchase of Harrows | 910,000.00 | Kinondo Gazi | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | Gazi/Kinondo | Complete |
|  | Micro Irrigation kits | 1,651,588.57 | Gazi(2) | Complete |
|  | Meat Goat Promotion | 500,000.00 | Gazi/Kinondo(86) | Complete |
|  | Construction of Kinondo Vaccination Crush | 598,881.70 | Kinondo | Complete |
|  | Purchase of Dairy Goats | 475,000.00 | Gazi/Kinondo(10) | Complete |
|  | Renovation of Mwaepe Fish Market | 6,883,908.00 | Kinondo | Complete |
|  | Purchase of Breeding Stock -Dairy Goats | 365,625.00 | All villages | All Dairy Goats Delivered At Sheep And Goat Matuga Waiting Distribution To The Beneficiaries. Total Number Of Dairy 300. I.E. (250 Does And 50 Bucks) |
|  | SUB TOTAL | 31,296,307.01 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction Of Kigaleni E.C.D..E | 4,983,980.00 | Kinondo | Complete |
|  | Construction of Mwaloya E.C.D.E | 4,174,039.60 | Gazi | Complete |
|  | Construction Of Mkwambani E.C.D.E | 4,116,293.64 | Kinondo | Complete |
|  | Construction Of Mwaweche E.C.D.E | 4,068,027.20 | Kinondo | Complete |
|  | Construction Of Mwabungo Polytec-Computer Lab | 4,950,000.00 | Kinondo | Ongoing |
|  | Construction of Makongeni E.C.D.E | 4,876,094.00 | Kinondo | Complete |
|  | Mwabungo Polytec-Fencing And Toilet Block | 3,799,835.20 | Kinondo | Complete |
|  | Construction Of Biga E.C.D.E | 4,798,685.68 | Kinondo | Ongoing |
|  | Construction Of Marwa E.C.D.E | 4,464,619.60 | Kinondo | Ongoing |
|  | Construction Of Masindeni E.C.D.E | 4,745,456.00 | Kinondo | Ongoing |
|  | Supply And Delivery Of Water Tanks | 9,248.40 | All Village Units | Delivered |
|  | Supply And Delivery Of ECDE Teaching And Learning Materials | 312,500.00 | All Village Units | Delivered |
|  | Supply and Delivery of Heagonal Tables | 151,048.10 | All Village Units | Delivered |
|  | Supply & Delivery of Millet/ Uji Flour 1779 Bags of 50 Kg Capacity | 360,912.50 | Gazi/Kinondo | Delivered |
|  | Supply and Delivery of Playing Equipment | 445,675.13 | All Village Units | Delivered |
|  | Supply and Delivery of Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Kinondo | Not Delivered |
|  | Supply and Delivery of 1 Motor Bikes Dt176 | 27,550.00 | Delivered at administration office | LPO Issued |
|  | Erection of ECDE Tank Bases @62,292*93sites | 62,292.00 | All Village Units | Completed |
|  | Construction of Mwabungo ECDE | 4,999,924.80 | Kinondo | Complete |
|  | Construction of Gasi ECDE | 4,918,446.40 | Gazi | Ongoing |
|  | Construction of Magaoni Primary ECDE | 4,899,959.60 | Gazi | Ongoing |
|  | Construction of Mwabungo Youth Polytechnic Girls Hostel | 5,000,000.00 | Kinondo | Ongoing |
|  | Construction of Mwandimu Youth Polytechnic | 5,980,008.80 | Kinondo | Ongoing |
|  | SUB TOTAL | 72,219,596.65 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction Of Maternity Wing - Muhaka Dispensary | 2,622,736.00 | Kinondo | Completed and Commissioned. |
|  | SUB TOTAL | 2,622,736.00 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Fencing and Construction of Toilets at Kinondo Open Air Market | 5,188,750.00 | Kinondo | Complete & Already Commissioned(But Not In Use) |
|  | Subdivision Fence at Kinondo Market | 1,494,602.00 | Ward Office Only | Complete |
|  | Construction of a Toilet Block at Magaoni | 1,527,950.00 | Gazi at Magaoni | Complete |
|  | SUB TOTAL | 8,211,302.00 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of Sports Ground at Mwabungo – Kinondo | 5,596,072.00 | Kinondo | Complete |
|  | Construction of Public Toilet At Mwabungo | 1,053,326.40 | Kinondo | Incomplete and not in use |
|  | Construction of a Social Hall at Kinondo Kilole | 4,424,135.60 | Kinondo | Complete(work poorly done by the contractor) |
|  | Youth ,Women and PWDs Fund | 4,000,000.00 | All Village Units | Disbursed(only 2.6M) |
|  | Annual Cultural Competitions | 325,000.00 | All Village Units | Conducted |
|  | Rehabilitation of Sports Field at Kinondo-Muhaka | 1,500,000.00 | Kinondo | Construction in progress |
|  | SUB TOTAL | 16,898,534.00 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road Opening at Junction A.14 – Nyumba Mbovu – Kilole Primary Sch – Zigira Pry – Masindeni – Junction .E 966 – Mwapala (8.2km) | 4,235,050.00 |  | Ongoing |
|  | Road Opening at Mgamani – Mkwambani 3.5 Km | 4,619,500.00 | Kinondo | Completed |
|  | Spot Improvement Of Mtsangatifu-Zigira-Magaoni-Mwandimu (6.3) Kms , Magaoni - Maumba, A14 Nyumba Mbovu-Zigira-Masindeni- Mwapala (9.7) Kms & Spot Gravelling Of Galu Primary - Neptune Road In Kinondo Ward | 5,212,500.00 | Gazi/Kinondo | Ongoing |
|  |  | 14,067,050.00 |  |  |
| TOURISM,INVESTMENT AND ICT | Design And Installation of Local Area Network In Kinondo Ward Admin Offices | 1,584,751.40 | Kinondo | Complete but not working |
|  | SUB TOTAL | 1,584,751.40 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Contracted Technical Services - Survey of Kaya Forests | 750,000.00 | Demarcation Of Kaya Kinondo | Completed |
|  | SUB TOTAL | 750,000.00 |  |  |
| WATER SERVICES | Drilling of Mtsangatifu Borehole | 1,896,495.00 | Kinondo | Commissioned |
|  | Installation of Dungumale Borehole-Single Tower Elevated Water Tank | 1,903,850.00 | Kinondo | Commissioned |
|  | Supply, Installation And Testing of a Solar Pumping Unit For Mtsangatifu Borehole | 1,896,368.00 | Kinondo | Complete |
|  | Installation of Water Pipeline at Kigaleni | 2,500,000.00 | Kinondo | Hydro geological survey done, awaiting drilling & equipping |
|  | Installation Of Mkwambani Water Pipeline | 3,000,000.00 | Kinondo | Drilling complete pending installation |
|  | Installation Makongeni Water Pipeline - Ndugumbeni | 1,000,000.00 | Kinondo | LPO issued |
|  | Drilling of Vumirira Borehole | 800,000.00 | Kinondo | Awaiting Hydrogeological Survey |
|  | Drilling of Muhaka/Mtambwe | 800,000.00 | Kinondo | Hydrogeological Survey Done, Awaiting Drilling & Equipping |
|  | Drilling of Fihoni Borehole | 800,000.00 | Kinondo | Awaiting Hydrogeological Survey |
|  | Drilling of Hand Pump Zigira Borehole | 500,000.00 | Kinondo | Awaiting Hydrogeological Survey |
|  | Drilling of Zengwa Borehole | 500,000.00 | Kinondo | Awaiting Hydrogeological Survey |
|  | Drilling of Mwabungo Borehole | 976,528.60 | Kinondo | No County Borehole At Mwabungo |
|  | SUB TOTAL | 10,876,528.60 |  |  |
| GRAND TOTAL |  | 164,966,230.66 |  |  |

| WARD NAME: RAMISI |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | VILLAGE UNIT | PROJECT COST | IMPLEMENTATION STATUS |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | All Village Units | 5,300,025.84 | Complete |  |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | All Village Units | 4,321,500.00 | Complete |  |
|  | Fishing nets issued to BMU | Vingujini |  | Complete |  |
|  | Cassava promotion | All Village Units | 27,500.00 | Does not exist |  |
|  | Local poultry improvement | Milalani and Mivumoni | 700,000.00 | Complete |  |
|  | Fish ponds | Mivumoni and Vingujini | 507,000.00 | Complete |  |
|  | Procurement of Tractor and ploughs. | All Village Units | 4,999,777.90 | Complete |  |
|  | Purchase of Harrows | All Village Units | 910,000.00 | Complete |  |
|  | Provision of Farm Inputs | All Village Units | 2,440,500.00 | Complete |  |
|  | Micro Irrigation kits | Mivumoni | 1,651,588.57 | Complete |  |
|  | Rehabilitation of AMS workshop and equipping the work shop | Vingujini | 5,151,656.00 | Complete |  |
|  | Beef Cattle improvement | All Village Units | 2,635,000.00 | Complete |  |
|  | Construction of Ramisi cattle dip | Shirazi Funzi and Vingujini | 3,840,091.84 | Complete |  |
|  | Purchase of Dairy goats | All Village Units | 475,000.00 | Complete |  |
|  | Refurbishment of Agriculture and livestock office at Msambweni | Project does not exist Vingujini | 903,929.00 | Agriculture office Msambweni the meter box has being fixed, wiring competed |  |
|  | Construction of Ramisi vaccination crush | Milalani | 600,000.00 | On procurement process - professional opinion |  |
|  | Purchase of breeding stock -Dairy goats | All villages | 365,625.00 | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |  |
|  | Fishing boats issued to Mkunguni and Funzi BMUS and accessories | Shirazi Funzi and Vingujini |  | Delivered |  |
|  | Construction of Gazi fish landing site | Gazi in Kinondo ward | 9,390,049.40 | Substructure done, wall at lental stage |  |
|  | SUB TOTAL |  | 33,363,217.71 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Nganja E.C.D.E | Milalani | 5,049,229.00 | Complete |  |
|  | Construction of Kingwede E.C.D.E | Kingwede | 4,223,367.00 | Poor Finishing to be Addressed |  |
|  | Construction of Shirazi E.C.D.E | Shirazi Funzi | 4,380,549.70 | Complete |  |
|  | Construction of Milalani E.C.D.E | Milalani | 4,813,468.70 | Complete |  |
|  | Construction of Mchinjirini E.C.D.E | Shirazi Funzi | 4,475,777.56 | Complete |  |
|  | Construction of Mchinjirini Kitchen | Shirazi Funzi | 495,000.00 | Complete |  |
|  | Construction of Kilulu E.C.D.E | Mivumoni | 4,791,211.80 | At Finishes |  |
|  | Construction of Nzovuni E.C.D.E | Kingwede | 4,849,986.68 | Complete |  |
|  | Construction of Ramisi Barabarani E.C.D.E | Shirazi Funzi | 4,787,650.60 | Complete |  |
|  | Construction of Mabatani ECDE | Milalani | 4,508,467.60 | Tuition Block & Kitchen And Toilet Roofed. Plastering Is Ongoing. |  |
|  | Water Tanks | Shirazi Funzi, Milalani, Kingwede | 9,248.40 | Delivered(Nganja only) |  |
|  | ECDE Teaching And Learning Materials | All Village Units | 312,500.00 | Delivered |  |
|  | ECDE Heagonal Tables | All Village Units | 151,048.10 | Not aware |  |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags of 50 Kg Capacity | All Village Units | 360,912.50 | Delivered |  |
|  | ECDE Playing Equipment | All Village Units | 445,675.13 | Delivered |  |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | Mivumoni | 75,000.00 | Delivered |  |
|  | Supply And Delivery of 2 Motor Bikes DT176 | Ward offices | 27,550.00 | Delivered |  |
|  | ECDE Tank Bases @62,292*93sites | All Village Units | 62,292.00 | Delivered |  |
|  | Construction of Maphombe ECDE | Mivumoni | 4,995,383.40 | Ongoing |  |
|  | Construction of Marigiza ECDE | Milalani | 4,940,349.00 | Ongoing |  |
|  | Construction of Msambweni Youth Polytechnic | Milalani(Vidungeni) | 5,572,182.96 | Not yet started nor has the contractor been taken to site |  |
|  | SUB TOTAL |  | 59,326,850.13 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Renovation of Msambweni Hospital | Vingujini | 22,416,144.49 | Completed |  |
|  | Construction of Maternity wing - Eshu Dispensary | Mivumoni | 2,496,076.00 | Completed |  |
|  | Construction of Maternity wing - Mafisini dispensary | Mivumoni | 2,496,076.00 | Completed |  |
|  | Construction of ICU and Renal Unit at Msambweni Hospital | Vingujini | 26,617,144.00 | Completed and commissioned. |  |
|  | Renovation of Laboratory Block, Msambweni Hospital | Vingujini | 5,802,540.00 | Completed |  |
|  | Renovation of 4 bed roomed staff house, Msambweni Hospital | Vingujini | 1,433,230.00 | Renovated |  |
|  | Supply of Incinerator for Msambweni Referral Hospital | Vingujini | 12,700,000.00 | Supplied |  |
|  | Renovation of male ward, Msambweni Referral Hospital | Vingujini | 9,051,672.60 | Complete |  |
|  | Renovation of female Ward, Msambweni Referral Hospital | Vingujini | 6,489,770.00 | Complete |  |
|  | Renovation and extension of delivery room, Msambweni referral hospital | Vingujini | 5,884,363.32 | Complete |  |
|  | Renovation of MCH, Msambweni referral Hospital | Vingujini | 3,567,464.00 | ongoing |  |
|  | Equipping ICU, Msambweni referral Hospital | Vingujini | 5,991,080.00 | Supplied |  |
|  | Renovation of Shirazi and Munje dispensaries | Shirazi Funzi and Kingwede |  |  |  |
|  | Construction of maternity wing - Munje dispensary | Kingwede | 3,548,050.00 | Awarded |  |
|  | Construction of four Wards, Msambweni Referral hospital | Vingujini | 36,000,000.00 | Awarded |  |
|  | Construction of a maternity theatre, Msambweni Referral hospital | Vingujini | 69,164,083.60 | Awarded |  |
|  | Construction of maternity wing - Shirazi dispensary | Shirazi Funzi and Kingwede | 3,600,000.00 | Awarded |  |
|  | SUB TOTAL |  | 217,257,694.01 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of market stalls at Nyumba Sita | Vingujini | 4,308,601.90 | Complete & awaiting for commissioning |  |
|  | Construction of Business sheds Fahamuni | Shirazi Funzi | 2,991,612.00 | No business sheds at Fahamuni |  |
|  | Construction of market sheds Mivumoni in Ramisi ward | Mivumoni | 2,986,605.60 | Complete but electricity connection yet to be done(No toilet too) |  |
|  | Renovation and electrical installations of Msambweni Dairy stall | Msambweni dairy are operating on a rental building -Vingujini | 1,637,940.00 | There are no rental building hence no renovation had been done |  |
|  | Fencing of Mafisini open air market | Mivumoni | 3,000,000.00 | Award level |  |
|  | Proposed renovation of Msambweni Co-operative office | Vingujini | 2,407,070.00 | Contractor yet to be taken to site |  |
|  | SUB TOTAL |  | 17,331,829.50 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of sports field at Nyumba sita Ramisi | Vingujini | 5,596,072.00 | Ongoing |  |
|  | Construction of a Social hall at Nyumba sita Ramisi Ward | Vingujini | 4,452,243.60 | No fans, no electricity and tank faulty |  |
|  | Construction of sports field at Maingindza stadium at Maingindza Ramisi | Milalani | 5,596,072.00 | No sports field done(no such fields mentioned) |  |
|  | Youth ,women and PWDs fund | All Village Units | 4,000,000.00 | Disbursed(only 2.6M) |  |
|  | Annual cultural competitions, ball games | All Village Units | 325,000.00 | Conducted |  |
|  | SUB TOTAL |  | 19,969,387.60 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Mchinjirini – Fahamuni (4.0 km) | Shirazi Funzi | 4,375,151.00 | Complete |  |
|  | Road opening at Mwisho wa Shamba – Kingwede –Mwaembe (new) 4.1 km | Vingujini/Kingwede | 4,794,314.00 | Complete |  |
|  | Proposed spot graveling of Fahamuni-Darigube-Mchinjirini (3.6) Kms and Milalani - Mwaembe in Ramisi ward | Shirazi Funzi/Vingujini/Milalani | 3,948,000.00 | Ongoing |  |
|  | Proposed spot improvement of Eshu-Maphombe (3.6) Kms | Mivumoni | 1,914,000.00 | Ongoing |  |
|  | SUB TOTAL |  | 16,031,465.00 |  |  |
| TOURISM, INVESTMENT AND ICT | Design of Local Area Network In Msambweni County Referral Hospital | Vingujini | 14,779,100.00 | Complete And Working |  |
|  | SUB TOTAL |  | 14,779,100.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Land banking-Ramisi Barabarani ECD | Shirazi Funzi | 400,000.00 | Completed |  |
|  | Land banking-Shirazi-Bodo | Shirazi Funzi | 1,000,000.00 | Completed |  |
|  | SUB TOTAL |  | 1,400,000.00 |  |  |
|  | Rehabilitation of Suleiman borehole water supply at Bodo | Shirazi Funzi | 3,371,424.00 | Ongoing |  |
|  | Fabrication of 4m steel tower, installation of 5000litres PVC tank, laying of 50mm PVC pipes class C1200m, construction of 1no.water kiosk and 1no. Water point | Shirazi Funzi | 2,572,880.00 | Completed |  |
|  | Proposed construction of Bodo Shirazi pipeline extension project | Shirazi Funzi | 3,811,528.00 | Ongoing |  |
|  | Solar powered pump Mivumoni Borehole | Mivumoni | 2,000,000.00 | Does not exist |  |
|  | Fingirika Borehole | Mivumoni | 1,108,900.00 | Does not exist |  |
|  | Shirazi Borehole | Shirazi Funzi | 838,400.00 | Does not exist |  |
|  | Drilling of borehole at Milalani | Milalani | 759,000.00 | Does not exist |  |
|  | Construction of Mivumoni borehole | Mivumoni | 2,000,000.00 | Does not exist |  |
|  | Survey and design of Marigiza Borehole | Milalani | 800,000.00 | Does not exist |  |
|  | Construction of 10m steel tower and water kiosk at Suleiman Bodo | Shirazi Funzi | 1,103,663.44 | Complete & Operating |  |
|  | Construction of Bomani sport field water supply project | Vingujini | 548,448.00 | Complete |  |
|  | SUB TOTAL |  | 20,010,218.44 |  |  |
| GRAND TOTAL |  |  | 399,469,762.39 |  |  |

# LUNGA LUNGA SUB COUNTY

| WARD NAME: VANGA |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Sub county office at Perani | 8,136,059.80 | Perani | Complete &in use |
|  | Construction of Ward Administration Block | 7,957,767.04 | Vanga | Connection of water and Electricity not done, awaiting opening ,it's 98% complete |
|  | Construction of Lunga-lunga Bus Park | 9,233,122.16 | Sega | Complete &in use |
|  | SUB TOTAL | 17,190,889.20 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All Village units | Done |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All Village units | Done |
|  | Cassava promotion | 27,500.00 | All Village units | Done |
|  | Dairy goat improvement | 1,450,000.00 | All Village units | Done |
|  | Fishing accessories and fishing nets | 1,922,000.00 | Vanga | Done |
|  | Rescue boats | 4,000,000.00 | All Village units | Complete, shared by All BMUs |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All Village units | Complete |
|  | Purchase of Harrows | 910,000.00 | All Village units | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All Village units | Complete |
|  | Meat Goat improvement | 1,166,666.67 | All Village units | Complete |
|  | Rehabilitation and construction of new cattle dip at Kutsukwa | 2,718,450.53 | Sega | Complete |
|  | Operationalization of dips/Supply of acaridae | 239,620.00 | Sega | Complete |
|  | Operationalization of Vanga Cold Storage | 2,831,954.00 | Sega | Complete |
|  | Micro Irrigation kits | 874,811.11 | Sega | complete |
|  | Construction of Tsuini Cereal bank | 5,998,415.68 | Vanga | Retendered. Main store – sub structure complete and walling above lental. Toilet is missing. |
|  | Purchase of Meat goats | 619,500.00 | All Village units | Complete |
|  | Construction of Vanga vaccination crush at Kidomaya | 596,704.00 | Kiwegu | Contractor at site |
|  | Vaccination of Goats and dogs |  | All village units | Complete |
|  | Purchase of breeding stock-Dairy cattle | 2,960,000.00 | All village units | LPO issued to supplier & awaiting delivery |
|  | SUB TOTAL | 26,356,399.89 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Jasini ECDE | 4,533,681.90 | Vanga | Complete |
|  | Construction of Kidziweni ECDE | 4,478,666.20 | Sega | Complete |
|  | Construction of Vanga Polytechnic-Renovations | 4,028,558.40 | Vanga | Complete |
|  | Construction of Vanga ECDE | 4,788,311.08 | Vanga | Project Ongoing |
|  | Construction of Ganze ECDE | 4,788,311.08 | Vanga | Project Ongoing |
|  | Construction of Mtune ECDE | 4,788,311.08 | Kiwegu | Project Ongoing |
|  | Construction of Jasini Kitchen | 506,386.00 | Vanga | Complete |
|  | Construction of Mgombezi B E.C.D.E | 4,788,311.08 | Perani | Complete |
|  | Construction of Jua Kali E.C.D.E | 4,358,259.20 | Sega | Complete |
|  | Construction of Makwenyeni E.C.D.E | 4,773,250.80 | Sega | Complete |
|  | Construction of Perani E.C.D.E | 4,776,661.90 | Perani | Complete |
|  | Construction of Kiwegu (Matoroni) E.C.D.E | 4,850,219.00 | Kiwegu | Complete |
|  | Construction of Masanzuni E.C.D.E | 4,427,999.00 | Vanga | Complete |
|  | Installation of Water Tanks | 9,248.40 | selected ECDEs | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All ECDE units | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | All ECDE units | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All ECDE units | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | Selected ECDEs | Delivered only to the completed ECDE |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Vanga | Delivered |
|  | Supply And Delivery of 1 Motor Bikes DT 176 | 551,000.00 | All ECDE units | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | All ECDE units | Delivered except at Perani ECDE |
|  | Kijiweni ECDE- Tank Base | 58,421.50 | Sega | Project Ongoing |
|  | Jua Kali ECDE - Tank Base | 65,000.00 | Sega | Project Ongoing |
|  | Vanga Polytechnic Twin Workshop | 5,756,882.80 | Vanga | Project Ongoing |
|  | Construction of Vanga ECDE | 4,922,587.60 | Vanga | Project Ongoing |
|  | Construction of Ganze ECDE | 4,760,180.80 | Vanga | Project Ongoing |
|  | Construction of Mtune ECDE | 4,998,880.00 | Kiwegu | Project Ongoing |
|  | SUB TOTAL | 77,893,105.55 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of a dispensary, Kiwegu | 5,600,000.00 | Kiwegu | Awarded and ongoing |
|  | Construction of operating theatre, Lunga Lunga Hospital | 13,671,760.00 | Sega | Theatre not opened (still purchase of equipment) |
|  | Renovation of Ngathini Dispensary/maternity wing | 1,200,000.00 | Sega | Completed |
|  | Renovation and Fencing of Vanga Health center | 1,834,000.00 | Vanga | Completed |
|  | Purchase of ambulance at Lungalunga Hospital | 5,430,000.00 | Vanga | Completed |
|  | Construction of Female ward and casualty block at L/lunga hospital | 5,000,748.40 | Sega | Completed |
|  | Fencing and rain water harvesting at Lunga Lunga dispensary | 5,692,568.92 | Sega | Completed |
|  | SUB TOTAL | 38,429,077.32 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Renovation of Lungalunga Old market | 2,131,384.00 | Sega | Complete & already commissioned |
|  | Construction of a market shed at Vanga | 2,777,446.00 | Vanga | Roofing Stage |
|  | Construction of Lunga Lunga Market stalls, fencing and gates | 4,945,613.60 | Sega | Complete but no fence and gate |
|  | Construction of a mini Industrial park at Lungalunga OSBP | 14,000,000.00 | Sega | BQ preparation stage |
|  | SUB TOTAL | 23,854,443.60 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a Public Toilet at Lunga Lunga | 2,495,020.80 | Sega | Complete |
|  | Construction of sports ground at Kiwegu – Vanga | 5,598,345.60 | Kiwegu | Complete |
|  | Rehabilitation of Vanga market to social hall | 3,000,000.00 | Vanga | Complete |
|  | Youth ,Women and PWDs fund | 4,000,000.00 | All Village units | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All Village units | Conducted |
|  | SUB TOTAL | 15,418,366.40 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Tsuini – Ngathini –Jua Kali road (8.4 km) | 4,692,456.00 | Vanga | Completed as per the bills of quantities |
|  | Construction of Jasini bridge | 17,302,315.00 | Vanga | Not started |
|  | Spot improvement of Tsuini - Jua kali road | 4,500,000.00 | Vanga | To be contracted this FY 2016-2017 |
|  | Construction of Mgombezi-Pangani road | 4,692,456.00 | Sega | Project Ongoing |
|  | Construction and spot improvement of Perani-Mwamose (9.0) km , Lungalunga hospital - Botola road , Lungalunga-Kidomaya (8.0) km and Mwalewa - Ngathini road in Vanga ward | 4,818,750.00 | All Village units | Lungalunga-Kidomaya road cleared by county tractor |
|  | Proposed Jasini causeway | 22,721,800.00 | Vanga | Site visits in progress |
|  | High mast Floodlights in Lungalunga | 1,488,200.00 | Sega | Completed |
|  | SUB TOTAL | 58,727,777.00 |  |  |
| TOURISM,INVESTMENT AND ICT | Local Area Network Installation-Lunga-Lunga | 1,600,000.00 | Perani | Complete And Working |
|  | SUB TOTAL | 1,600,000.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 | Project not found in Vanga | Project not existing |
|  | Town Planning – Lungalunga Township | 6,999,200.00 | Sega | Completed |
|  | Land Banking – Lungalunga Industrial Park | 5,000,000.00 | Sega | Procurement stalled |
|  | Survey and geo-referencing survey data of kaya forests | 1,666,666.00 | Sega | Completed |
|  | Land Banking – Lungalunga Industrial Park | 3,000,000.00 | Sega | Completed |
|  | SUB TOTAL | 18,988,709.00 |  |  |
| WATER SERVICES | Makwenyeni water supply rehabilitation | 346,400.00 | Sega | Complete |
|  | Extension of Ngathini pipeline | 3,341,442.00 | Vanga | Ongoing |
|  | Hand pump Matoroni Borehole | 753,700.00 | Kiwegu | Hydro geological survey done, await drilling & equipping |
|  | Construction of Phuni pan | 500,000.00 | Sega | Assessed |
|  | Construction of Mtune pan | 500,000.00 | Kiwegu | Project was done by national government |
|  | Rehabilitation and extension of Kibaoni Mgombezi pipeline | 1,468,867.40 | Perani | Ongoing |
|  | Drilling of a borehole at Kiwegu | 2,500,000.00 | Kiwegu | Complete |
|  | Construction of Mkomani water pan | 500,000.00 | Sega | Complete |
|  | Construction of water kiosk at Ganze village | 1,014,420.00 | Vanga | Project Ongoing |
|  | Construction of water kiosk at Mwalewa primary school | 1,014,420.00 | Vanga | Project Ongoing |
|  | Construction of water kiosk Ngathini village | 1,014,420.00 | Vanga | Project Ongoing |
|  | Construction of water kiosk at Ngathini dispensary | 1,014,420.00 | Vanga | Project Ongoing |
|  | Construction of water kiosk at Mtsongo village | 1,014,420.00 | Vanga | Project Ongoing |
|  | Tsuini-Juakali pipeline - 225m3 masonry tank | 3,528,656.78 | Vanga | Only piping done by KWAWASCO |
|  | Drilling of Makwenyeni Borehole | 2,500,000.00 | Sega | Hydro geological survey done, await drilling & Equipping |
|  | SUB TOTAL | 21,011,166.18 |  |  |
| GRAND TOTAL |  | 284,051,567.73 |  |  |

| WARD NAME: MWERENI |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | 5,568,974.00 | Mwena | Complete &in use |
|  | SUB TOTAL | 5,568,974.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Construction of new dips and Rehabilitation of dips | 4,000,000.00 | Kilimangodo | Complete |
|  | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All Village units | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All Village units | Complete |
|  | Cassava promotion | 27,500.00 | All Village units | Not done |
|  | Beef cattle improvement | 1,000,000.00 | All Village units | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All Village units | Complete |
|  | Purchase of Harrows | 910,000.00 | All Village units | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All Village units | Complete |
|  | Beef Cattle improvement | 2,635,000.00 | All village units | Complete |
|  | Upgrading of Mwangulu Auction Ring | 5,312,881.20 | Mwena | Complete |
|  | Operationalization of dips/Supply of acaridae | 239,620.00 | Kilimangodo | Complete |
|  | Micro Irrigation kits | 874,811.11 | Kasemeni | Complete |
|  | Construction of Mwereni vaccination crush | 599,219.20 | Kilimangodo | Complete |
|  | Construction of boundary wall at Mwangulu auction ring | 7,252,958.00 | Mwena | Complete |
|  | Purchase of Meat goats | 619,500.00 | All village units | Complete |
|  | Micro Irrigation kits | 309,713.60 | Kilimangodo | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All village units | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL | 26,559,606.01 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Mtimbwani ECDE | 366,598.80 | Kilimangodo | Complete |
|  | Construction of Kibaya E.C.D.E | 4,255,610.80 | Mwena | Complete - Floor Cracks To Be Addressed |
|  | Construction of Mabayani E.C.D.E | 3,000,952.62 | Kilimangodo | At Roofing For Tuition and Kitchen |
|  | Construction of Patanani E.C.D.E | 988,275.35 | Mwena | Complete |
|  | Completion Mtumwa Polytechnic- Twin Work Shop | 1,977,144.60 | Kilimangodo | Complete |
|  | Construction of Mwena Polytechnic |  | Mwena | Work in Progress |
|  | Construction of Mikameni E.C.D.E | 4,807,944.80 | Kasemeni | Complete |
|  | Construction of Tenza E.C.D.E | 4,652,209.00 | Kilimangodo | Complete |
|  | Construction of Dzirihini | 4,899,880.60 | Mwena | Completed and Commissioned. |
|  | Construction of Mzuri E.C.D.E | 4,845,650.60 | Kasemeni | Complete |
|  | Construction of Kalalani ECDE | 4,801,200.00 | Kilimangodo | Tuition Block At Gable, Kitchen At Gable, Toilet at Internal Walling |
|  | Water Tanks | 9,248.40 | Selected ECDEs units | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All ECDEs | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | Selected ECDEs units | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags of 50 Kg Capacity | 360,912.50 | All ECDEs | LPO Issued |
|  | ECDE Playing Equipment | 445,675.13 | Selected ECDEs units | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Not All Polytechnics | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 27,550.00 | All ECDEs | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | Selected ECDEs units | Delivered |
|  | Construction of Mabambarani ECDE | 4,772,205.20 | Kasemeni | Works In Progress |
|  | Construction of Kikwakwani ECDE | 4,943,435.36 | Kilimangodo | Works In Progress |
|  | Construction of Kimwangani ECDE | 4,985,500.00 | Mwena | Works In Progress |
|  | SUB TOTAL | 50,740,833.86 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of a maternity wing - Kilimangodo dispensary | 1,215,320.40 | Kilimangodo | Complete and commissioned. |
|  | Construction of maternity wing - Mwangulu dispensary | 3,685,626.24 | Mwena | project not existing |
|  | Construction of a dispensary block, Mtumwa dispensary | 5,249,464.00 | Kilimangodo | Complete and commissioned. |
|  | SUB TOTAL | 10,150,410.64 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Market renovation | 4,331,869.20 | Mwena | Complete & awaiting for commissioning |
|  | Fencing and construction of a Toilet block for Magombani Open air market | 2,615,591.20 | Kilimangodo | Complete |
|  | Construction of remaining works at Magombani market | 1,600,568.00 | Kilimangodo | Project not existing |
|  | SUB TOTAL | 8,548,028.40 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a Social hall at Mwereni Ward | 4,525,351.00 | Mwena | Complete |
|  | Construction of interlocking block fence at Mwereni sports ground | 5,374,139.64 | Mwena | Project stopped |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All Village units | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All Village units | Conducted |
|  | construction of a public toilet at Mwangulu | 500,000.00 | Mwena | Project Ongoing |
|  | SUB TOTAL | 14,724,490.64 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Lwayoni – Kasemeni Pry Sch – Chindi pry Sch (20.5 km) | 4,595,100.00 | Kasemeni | Completed as per the bills of quantities |
|  | Road opening at Mteza – Maringoni - Kasemeni – Mabambarani - Kalwembe( 35 km) | 4,677,800.00 | Kasemeni and Kilimangodo | Mabambarani-Kwa Nyanje-Kalwembe not done |
|  | Spot improvement at Magombani - Mtsunga in Mwereni ward | 5,350,000.00 | Kilimangodo | Project not existing |
|  | Spot improvement at Mteza - Mabambarani road & Mwangulu - Kilimangodo road in Mwereni ward | 2,038,020.00 | Kasemeni and Kilimangodo | Project not existing |
|  | SUB TOTAL | 16,660,920.00 |  |  |
| TOURISM,INVESTMENT AND ICT | Design of Local Area Network In Mwereni Ward Admin Offices | 1,498,615.60 | Mwena | Complete And Working |
|  | SUB TOTAL | 1,498,615.60 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 | All village units | report not Shared |
|  | SUB TOTAL | 834,643.00 |  |  |
| WATER SERVICES | Namelok borehole drilling and development, Mtsunga | 2,861,000.00 | Kilimangodo | Abandoned due to salinity and water pan constructed instead |
|  | Construction of Dzirihini-Kiranze-Mwamtsefu-Mwena water pipeline | 5,699,416.00 | Mwena | Only Dzirihini and Mwena Pipeline ongoing |
|  | Survey and design of dams and water pans-Dzuho ra Mawe | 4,204,000.00 | Kilimangodo | Project not existing |
|  | Survey and design of dams and water pans-Mtsunga dam | 900,000.00 | Kilimangodo | Project not existing |
|  | Construction of Mtsunga water pan and its auxiliary facilities | 9,502,183.20 | Kilimangodo | Project not existing |
|  | Construction of Dzuho ra Mawe dam | 15,500,326.00 | Kilimangodo | Project not existing |
|  | Installation of Hand pump at Mwamtsefu | 800,000.00 | Mwena | Project not existing |
|  | Construction of Kwa Kamanza water pan/dam | 500,000.00 | Mwena | Project not existing |
|  | Mikuwani A pan/dam | 500,000.00 | Mwena | Project not existing |
|  | Construction of Mwena Maledi Mwereni Sec. Pipeline | 3,542,640.00 | Mwena | Ongoing |
|  | Construction of Mwaluvuno Mtumwa pipeline | 4,000,000.00 | Kilimangodo | Project not existing |
|  | Drilling of Maledi Borehole | 1,000,000.00 | Mwena | complete |
|  | Construction of water tank and kiosk at Mwena centre(Dzirihini Water Tank) | 1,998,700.00 | Mwena | Project Ongoing |
|  | SUB TOTAL | 51,008,265.20 |  |  |
| GRAND TOTAL |  | 186,294,787.35 |  |  |

| WARD NAME: PONGWE KIKONENI |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | 7,346,560.72 | Mzizima | Complete &in use |
|  | SUB TOTAL | 7,346,560.72 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Construction and rehabilitation of cattle dips. | 4,000,000.00 | Mwandeo and Mzizima | Complete |
|  | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All village units | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All village units | Complete |
|  | Cassava promotion | 27,500.00 | All village units | Complete |
|  | Beekeeping Equipment | 800,000.00 | All village units | Complete |
|  | Fishing accessories and fishing nets | 1,922,000.00 | Mzizima, Shimoni and Majoreni | Complete |
|  | Construction of Fish ponds | 507,000.00 | Chigombero | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All village units | Complete |
|  | Purchase of Harrows | 910,000.00 | All village units | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All village units | Complete |
|  | Dairy Cattle promotion | 3,000,000.00 | All village units | Complete |
|  | Operationalization of dips/Supply of acaridae | 239,620.00 | All village units | Complete |
|  | Construction of Kikoneni vaccination crush | 600,000.00 | Kigombero | Complete |
|  | Purchase of milk cooling equipment | 1,372,047.20 | Kigombero | Complete |
|  | Purchase of Dairy cattle | 3,000,000.00 | All village units | Complete |
|  | Rehabilitation/Overhaul of Fisheries division Boats | 2,000,000.00 | Majoreni | Not yet delivered |
|  | Purchase of Fishing boats | 4,432,500.00 | Shimoni and Majoreni | complete |
|  | Micro Irrigation kits | 309,713.60 | Mzizima | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Construction of Mwambalazi grain store | 6,000,000.00 | Kigombero | Contractor at site - mobilizing materials. |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All village units | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL | 46,547,809.54 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Wasaa ECDE | 4,366,430.40 | Kigombero | Complete |
|  | Construction of Mvumoni ECDE | 4,190,459.52 | Kigombero | Complete |
|  | Construction of Nikaphu E.C.D.E | 4,785,600.00 | Kigombero | Complete |
|  | Construction of Wasini E.C.D.E | 5,866,200.00 | Shimoni | Complete |
|  | Construction of Magoma E.C.D.E | 4,682,558.00 | Majoreni | Complete |
|  | Construction of Kikoneni Youth Polytechnic | 5,682,898.00 | Bumbani | Complete |
|  | Construction of Gede E.C.D.E | 4,651,994.40 | Bumbani | Complete |
|  | Construction of Mwenjeni E.C.D.E | 4,865,591.00 | Majoreni | Complete |
|  | Construction of Bwiti E.C.D.E | 4,803,334.00 | Kigombero | Complete |
|  | Construction of Kikoneni(Mrima) Youth Polytechnic - 3door VIP Toilet | 789,504.00 | Bumbani | Complete |
|  | Installation of Water Tanks | 9,248.40 | All ECDEs except Gede and Bwiti | Delivered |
|  | Provision of ECDE Teaching And Learning Materials | 312,500.00 | All ECDEs except Gede and Bwiti | Delivered |
|  | Supply of ECDE Heagonal Tables | 151,048.10 | All ECDEs except Gede and Bwiti | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All Village Units | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All Village Units | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Bumbani | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | All Village Units | LPO issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | All Village Units | Delivered |
|  | Construction of Utsamba ECDE | 4,898,912.00 | Mzizima | Ongoing |
|  | Construction of Majoreni ECDE | 4,945,103.20 | Majoreni | Ongoing |
|  | Construction of Kivuleni ECDE | 4,890,514.00 | Bumbani | Ongoing |
|  | Construction of Mwandeo ECDE | 4,949,319.80 | Bumbani | Ongoing |
|  | SUB TOTAL | 65,812,644.45 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity wing - Mzizima dispensary | 3,466,209.00 | Mzizima | Completed and commissioned. |
|  | Renovation of Pongwe Kidimu dispensary | 5,193,405.84 | Mzizima | Complete and commissioned. |
|  | Renovation of a dispensary, Kivuleni | 5,262,769.20 | Kigombero | Completed and commissioned. |
|  | Rehabilitation of Chigombero dispensary | 2,559,975.00 | Kigombero | Awaiting BQs |
|  | Renovation of staff quarters, Chigombero dispensary | 2,559,975.00 | Kigombero | Project not existing |
|  | Construction of staff quarters at Kidimu dispensary | 5,000,748.40 | Mzizima | Awaiting BQs |
|  | Purchase of an ambulance at Kikoneni health center | 5,000,000.00 | Bumbani | Delivered |
|  | Construction of maternity wing - Kidimu dispensary | 3,544,589.90 | Mzizima | Completed |
|  | SUB TOTAL | 32,587,672.34 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of farmers produce collection centre | 3,545,216.00 | Bumbani | Complete & already commissioned |
|  | Construction of Milk collection centre | 4,331,869.20 | Kigombero | Complete, awaiting commissioning |
|  | Construction of Sea-weed collection centre at Kibuyuni | 4,993,820.88 | Mzizima | Complete |
|  | Fencing and renovation of Kikoneni market | 3,000,000.00 | Bumbani | Award level |
|  | Construction of a public toilet at Fishing stage at Fikirini | 500,000.00 | Mzizima | Complete |
|  | Construction of Tswaka farmers' produce collection centre | 4,058,863.20 | Mzizima | Complete |
|  | SUB TOTAL | 20,429,769.28 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a social hall at Kanana | 4,543,929.00 | Mzizima | Complete |
|  | Construction of interlocking block fence at Kanana sports ground | 5,374,139.64 | Mzizima | Complete |
|  | Youth ,Women and PWDs fund | 4,000,000.00 | All village units | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All village units | Conducted |
|  | Construction of a public toilet at Tswaka | 500,000.00 | Shimoni | Construction ongoing |
|  | Construction of Pongwe-Kikoneni sports field | 312,500.00 | Mzizima | Construction ongoing |
|  | SUB TOTAL | 15,055,568.64 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Mwarutswa – Wasaa – Kivuleni – Nikaphu (10.3 km) | 4,584,893.04 | Kigombero | Completed as per the bills of quantities |
|  | Road opening at Mwauga – Tsunguni – Mabafweni - Mkwajuni (new) 4.2 km | 4,794,950.00 | Bumbani | Works completed as per the bills of quantities |
|  | Spot improvement of Kivuleni - Nikaphu ,Mwangwei-Majoreni (7.0) Kms & Ramisi - Chigombero roads in Kikoneni ward | 4,756,650.00 | Kigombero and Majoreni | Site visits in progress |
|  | Culvert installation at Mwangwei-Ganda road in Kikoneni ward | 3,062,440.00 | Majoreni | Ongoing |
|  | Spot improvement of Chiromo-Fikirini (6.3) Kms in Kikoneni ward | 1,948,800.00 | Mzizima | Ongoing |
|  | Construction of drifts at Masimbani-Mwandeo in Pongwe- Kidimu | 986,915.00 | Bumbani | Ongoing |
|  | Streetlight for Shimoni/Kanana/Kikoneni | 1,000,000.00 | Kikoneni and Mzizima |  |
|  | SUB TOTAL | 20,134,648.04 |  |  |
| WATER SERVICES | Supply, installation and testing a low voltage switch board at Mwabandari water pumps | 2,125,352.00 | Bumbani | Ongoing |
|  | Rehabilitation of a Djabia at Mkwiro | 3,950,670.00 | Shimoni | Complete |
|  | Rehabilitation of Djabia at Wasini-RWH | 3,827,188.00 | Shimoni | Complete |
|  | Drilling of Mabafweni borehole | 800,000.00 | Bumbani | Ongoing |
|  | Drilling of Mwandeo borehole | 800,000.00 | Bumbani | Survey done |
|  | Construction of Chigombero water supply project | 2,177,610.00 | Kigombero | Complete |
|  | SUB TOTAL | 13,680,820.00 |  |  |
| GRAND TOTAL |  | 221,595,493.01 |  |  |

| WARD NAME: DZOMBO |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | 5,769,851.00 | Menzamwenye | Complete &in use |
|  | SUB TOTAL | 5,769,851.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All village units | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All village units | Complete |
|  | Cassava promotion | 27,500.00 | All village units | Not done |
|  | Dairy goat improvement | 1,450,000.00 | All village units | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All village units | Complete |
|  | Purchase of Harrows | 910,000.00 | All village units | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All village units | Complete |
|  | Micro Irrigation Kits | 1,651,588.57 | Menzamwenye | Complete |
|  | Construction of grain storage (cereal banking) | 5,758,027.60 | Menzamwenye | Complete |
|  | Meat Goat improvement | 1,166,666.67 | Menzamwenye | Not done |
|  | Operationalization of dips/Supply of acaricide | 239,620.00 | Menzamwenye | Complete |
|  | Construction of Dzombo vaccination crush | 595,764.40 | Menzamwenye | Complete |
|  | Purchase of Dairy cattle | 3,000,000.00 | All village units | Complete |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All village units | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL | 21,127,570.14 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Mafungoni ECDE | 4,769,508.90 | Gandini | Complete |
|  | Construction of Mwabovo ECDE | 2,426,483.36 | Mwananyamala | Complete |
|  | Construction of Mudumu E.C.D.E | 4,452,168.16 | Gandini | Complete |
|  | Construction of Mukuduru E.C.D.E | 4,467,201.00 | Menzamwenye | Complete |
|  | Construction of Makambani E.C.D.E | 4,116,293.00 | Mwananyamala | Complete |
|  | Construction of Nguluku E.C.D.E | 4,687,342.00 | Mwananyamala | At Finishing |
|  | Construction of Bando E.C.D.E | 4,897,346.00 | Menzamwenye | Complete |
|  | Construction of Kiranze E.C.D.E | 4,711,574.00 | Menzamwenye | At Finishing |
|  | Water Tanks | 9,248.40 | All ECDEs units | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All ECDEs units | Delivered |
|  | Supply of ECDE Heagonal Tables | 151,048.10 | All ECDEs units | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All ECDEs units | Delivered |
|  | Supply of ECDE Playing Equipment | 445,675.13 | All ECDEs units | Delivered |
|  | Supply of Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | All completed YP | Delivered |
|  | Renovation of Mamba Youth Polytechnic | 2,426,483.36 | Mwananyamala | Complete |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | All village units | LPO Issued |
|  | Construction of Mamba youth polytechnic computer lab | 4,962,862.80 | Mwananyamala | Ongoing |
|  | Construction of Mamba Girls Hostel | 7,690,173.60 | Mwananyamala | Complete |
|  | Construction of Rila ECDE | 4,919,475.56 | Mwananyamala | Ongoing |
|  | Construction of Kikonde ECDE | 4,823,367.00 | Mwananyamala | Ongoing |
|  | Construction of Maro ECDE | 4,980,078.36 | Gandini | Ongoing |
|  | Construction of Kombe ECDE | 4,942,685.00 | Menzamwenye | Ongoing |
|  | Construction of Mrima Youth Polytechnic Girls Hostel | 7,335,318.00 | Mwananyamala | Ongoing |
|  | SUB TOTAL | 77,990,294.23 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Twin Staff Houses, Mwanguda Dispensary | 4,874,060.16 | Menzamwenye | Completed and occupied now. |
|  | Construction of Maternity Wing - Vitsangalaweni Dispensary | 3,595,354.00 | Menzamwenye | Ongoing |
|  | Construction of Maternity Wing - Mamba Dispensary | 3,570,000.00 | Mwananyamala | Ongoing |
|  | Construction of Maternity Wing - Mwananyamala Dispensary | 3,548,050.00 | Mwananyamala | Ongoing |
|  | SUB TOTAL | 15,587,464.16 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of Farmers Produce Collection Centre | 3,408,857.00 | Menzamwenye | Complete & already commissioned. |
|  | Renovation of Menzamwenye Market. | 2,555,770.00 | Menzamwenye | Ongoing |
|  | SUB TOTAL | 5,964,627.00 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a Social Hall at Dzombo Kwa Masai | 4,793,891.40 | Menzamwenye | Complete |
|  | Construction of an Interlocking Block Fence At Dzombo Sports Ground-Bengo | 5,374,139.64 | Gandini | Complete |
|  | Youth ,Women And PWDs Fund | 4,000,000.00 | All village units | Disbursed |
|  | Annual Cultural Competitions | 325,000.00 | All village units | Conducted |
|  | Construction of a Public Toilet At Mamba Market | 1,500,000.00 | Mwananyamala | construction ongoing |
|  | SUB TOTAL | 15,993,031.04 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road Opening At Maro Kwa Njenga – Mamba – Stage Ya Muhogo (10.2 Km) | 4,545,210.00 | All village units | Completed as per the bills of quantities |
|  | Road Gravelling At Kona Ya Muhogo – Maaro 10.1 Km | 4,678,365.00 | All village units | Half the road completed |
|  | Spot Improvement Of Stage Ya Muhogo- Maro Kwa Njenga, Mwabovo-Majimoto & Vitsangalaweni Kwa Masai Roads In Dzombo Ward | 5,122,000.00 | All village units | Site visits in progress |
|  | SUB TOTAL | 14,345,575.00 |  |  |
| TOURISM,INVESTMENT AND ICT | Maji-Moto Eco Resort-Fencing And Gate Installation-Phase I | 13,057,448.00 | Mwananyamala | Complete |
|  | Improvement Of Maji Moto Eco Resort Development-Phase Ii (Ablution, Generator House, Water And Electricity Connection) | 8,337,944.00 | Mwananyamala | Construction On-Going |
|  | Design Of Local Area Network In Dzombo Ward Admin Offices | 1,421,355.40 | Menzamwenye | Ongoing |
|  | SUB TOTAL | 22,816,747.40 |  |  |
| WATER SERVICES | Construction of single column water tower -Mrima mosque | 2,084,740.40 | Mwananyamala | Not Done |
|  | Rehabilitation of Mkanda Dzombo pipeline | 3,113,400.00 | Mwananyamala and Gandini | Ongoing |
|  | Rehabilitation of Mkanda Dzombo pipeline-Mwabandari Mwananyamala section | 57,810,920.00 | Mwananyamala | Ongoing |
|  | Construction of Mwananyamala Dzombo pipeline | 73,343,807.20 | Mwananyamala | Ongoing |
|  | Supply, installation and testing a solar powered pump with respective solar panels, control panels and their fittings accessories at Mwabovo | 2,208,751.36 | Mwananyamala | Ongoing |
|  | Construction of Mwanguda pan | 500,000.00 | Gandini | Complete |
|  | Drilling of Kiranze borehole | 800,000.00 | Menzamwenye | Hydro geological survey done, await drilling & equipping |
|  | Drilling of Mafungoni borehole | 800,000.00 | Gandini | Await Hydro geological survey |
|  | Drilling of Menzamwenye Borehole | 1,014,420.00 | Menzamwenye | Ongoing |
|  | SUB TOTAL | 78,666,978.56 |  |  |
| GRAND TOTAL |  | 258,262,138.52 |  |  |

# MATUGA SUB COUNTY

| WARD NAME: WAA- NG'OMBENI |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | VILLAGE UNIT | PROJECT COST | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | Waa | 7,745,098.00 | Complete &in use |
|  | SUB TOTAL |  | 7,745,098.00 |  |
| FINANCE AND ECONOMIC PLANNING |  |  |  |  |
|  | Upgrading of Pungu revenue station | Pungu | 5,645,000.00 | Ongoing |
|  | SUB TOTAL |  | 5,645,000.00 |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES |  |  |  |  |
|  | Procurement of Tractors, Ploughs & Trailers | All Village units | 5,300,025.84 | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | Pungu,Ng'ombeni,Matuga and Waa | 4,321,500.00 | Complete |
|  | Cassava promotion | None | 27,500.00 | Complete |
|  | Local poultry improvement | All Village units | 700,000.00 | Complete |
|  | Fishing accessories and fishing nets | Waa | 1,922,000.00 | Complete |
|  | Procurement of Tractor and ploughs. | All Village units | 4,999,777.90 | Complete |
|  | Purchase of Harrows | All Village units | 910,000.00 | Complete |
|  | Provision of Farm Inputs | All Village units | 2,440,500.00 | Complete |
|  | Dairy Goat promotion | None | 500,000.00 | Complete |
|  | Rehabilitation of Pungu slaughter House | Pungu | 7,200,694.00 | Complete |
|  | Construction of boundary wall at Pungu slaughter | Pungu | 10,703,380.30 | Complete |
|  | Purchase of Meat goats | None | 619,500.00 | Complete |
|  | Micro Irrigation Kits | None | 309,713.60 | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Construction of Waa-Ngombeni cattle dip | Ng'ombeni | 3,592,786.90 | Contractor at site. Bush clearing done. |
|  | Construction of vaccination crush | Ng'ombeni and Matuga | 597,086.80 | Complete. At payment process |
|  | Purchase of breeding stock-Dairy cattle | None | 2,960,000.00 | LPO issued to supplier & awaiting delivery |
|  | SUB TOTAL |  | 47,104,465.34 |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT |  |  |  |  |
|  | Magaoni Kitchen | Ng'ombeni | 495,000.00 | Complete |
|  | Mkumbi E.C.D.E | Pungu | 4,834,978.60 | Complete. |
|  | Denyenye ECDE | Ng'ombeni | 4,834,978.60 | Complete |
|  | Kombani Primary E.C.D.E | Waa | 4,895,415.00 | Tution Block And Kitchen White Wash In Progress,Toilet At Walling. |
|  | Kitivo E.C.D.E | Waa | 4,750,461.00 | At Finishing. |
|  | ECDE Teaching And Learning Materials | None | 312,500.00 | Delivered |
|  | ECDE Heagonal Tables | Delivered only to some ECDEs | 151,048.10 | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags of 50 Kg Capacity | None | 360,912.50 | Delivered |
|  | ECDE Playing Equipment | Delivery only to some ECDE | 445,675.13 | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | Matuga | 75,000.00 | Delivered |
|  | Supply And Delivery of 1 Motor Bikes Dt176 | All | 551,000.00 | LPO Issued |
|  | Ecde Tank Bases @62,292*93sites | All | 62,292.00 | Delivered |
|  | Pungu ECDE- Tank Base | Pungu | 58,421.50 | Works In Progress |
|  | Pungu Yp- Twin Workshop | Supposed to be in pungu but no work started so far | 5,793,232.56 | Works In Progress |
|  | Matuga Youth Polytechnic - Main Gate | Matuga | 209,078.00 | Complete |
|  | Ningawa ECDE | Pungu | 4,965,124.80 | Works In Progress |
|  | Mbweka ECDE | Matuga | 4,892,995.00 | Works In Progress |
|  | Kidzumu ECDE | Waa | 4,751,992.20 | Works In Progress |
|  | Kiteje ECDE | Pungu | 4,992,007.80 | Works In Progress |
|  | Pungu Polytechnic Classrooms | Pungu,but construction not yet started | 6,000,000.00 | Works In Progress |
|  | SUB TOTAL |  | 58,842,911.49 |  |
| MEDICAL AND PUBLIC HEALTH SERVICES |  |  |  |  |
|  | Construction of Maternity wing - Matuga Dispensary | Matuga | 2,328,560.00 | At Procurement process |
|  | Fencing of Kombani dispensary | Waa | 1,571,800.00 | Completed |
|  | Installation of water tank, Kombani dispensary | Waa | 752,000.00 | Completed |
|  | Construction of twin staff house, Kiteje dispensary | Pungu | 2,895,615.00 | Completed |
|  | Construction of maternity wing - Kiteje dispensary | Pungu | 3,589,074.80 | Awarded and ongoing |
|  | Construction of Modern dispensary, Kombani | Waa | 15,437,565.36 | Completed and commissioned. |
|  | SUB TOTAL |  | 26,574,615.16 |  |
| TRADE AND COOPERATIVE DEVELOPMENT |  |  |  |  |
|  | Fencing, Renovation of Kombani Stimulus market and Guard House | Waa | 4,190,268.00 | Complete & already commissioned |
|  | Construction of Whole sale section at Kombani Market. | Waa | 6,804,740.00 | Complete |
|  | SUB TOTAL |  | 10,995,008.00 |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT |  |  |  |  |
|  | Construction of a social hall at Waa/Ng’ombeni ward-Kombani | Waa | 5,591,014.40 | Complete |
|  | Construction of a rehab center at Kombani Phase 1 | Waa | 6,000,000.00 | Complete |
|  | Proposed construction of interlocking block fence at Waa/Ng’ombeni sports ground | Waa | 5,494,920.00 | Not done |
|  | Youth ,women and PWDs fund | None | 4,000,000.00 | Disbursed |
|  | Annual cultural compettitions | None | 325,000.00 | Conducted |
|  | Construction of a rehab center at Kombani Phase 1 | Waa,but not yet started | 5,000,000.00 | Complete |
|  | Construction of a social hall at mshikamano Zibani | Ng'ombeni | 4,700,000.00 | Construction ongoing |
|  | Construction of Waa Ng'ombeni sports field | Waa | 6,020,000.00 | Construction ongoing |
|  | SUB TOTAL |  | 37,130,934.40 |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Proposed road gravelling at Checkpoint – Kiteje -Pungu | Pungu | 4,750,200.00 | Completed as per the bills of quantities |
|  | Proposed road opening at Kombani – Bowa – Chitsakamatsa – Beach 6.2 km | Waa | 4,796,020.00 | Works complete as per the bills of quantities. pending compaction of murram |
|  | Proposed spot improvement of Maganyakulo -Yeje - Matuga & Pungu –Kiteje in Waa Ng'ombeni | Waa,Matuga and Pungu | 5,259,000.00 | Site visits in progress |
|  | Proposed construction of drifts at Matuga -Mbuguni-Chitsanze in Waa ngombeni/ Tsimba golini wards | Waa and Matuga | 4,450,000.00 | Site visits in progress |
|  | Proposed pothole patching at Matuga junction - KSG road ( 2.3 km) in Waa Ng'ombeni ward | Matuga | 1,095,000.00 | Site visits in progress |
|  | Streetlights at Kombani and Ng'ombeni towns | Ng'ombeni and Waa, | 12,000,000.00 | Kombani done but Ng'ombeni not yet |
|  | SUB TOTAL |  | 32,350,220.00 |  |
| TOURISM,INVESTMENT AND ICT |  |  |  |  |
|  | Advertisement Board At Pungu | Pungu | 6,194,980.00 | Complete and working |
|  | Design of Local Area Network In Waa Ngo'mbeni Ward | None | 1,376,108.00 | Complete and working |
|  | SUB TOTAL |  | 32,350,220.00 |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES |  |  |  |  |
|  | Planning Kombani Settlement Scheme | Waa | 807,000.00 | Completed |
|  | Urban Planning and settlement scheming for Kombani | Waa | 1,940,129.00 | Completed |
|  | Beaconing Ng’ombeni | Ng'ombeni | 1,000,000.00 | Planned for last quarter |
|  | Land Banking - Waa- Ng’ombeni Ward Admin office | Waa | 450,000.00 | Awaiting re-titling |
|  | SUB TOTAL |  | 4,197,129.00 |  |
| WATER SERVICES |  |  |  |  |
|  | Kayabombo-matuga pipeline,survey, design and pipeline rehabilitation | Pungu | 12,512,000.00 | Commissioned |
|  | Matuga water supply reticulation improvement and Tsunguni pipeline extension | Matuga | 751,800.00 | Commissioned |
|  | Supply and delivery of drilling reagents and 5000litre water tank for Kombani mosque | Waa | 3,053,500.00 | Ongoing |
|  | Supply,installation and testing surface pump at kayabombo | Pungu | 1,567,750.00 | Complete |
|  | Construction of 100cubic metres elevated steel tank at matuga | Matuga | 5,697,456.00 | Complete |
|  | Kaya Bombo-Zibani-kiteje- Mkumbi Pipeline | Pungu | 8,000,000.00 | Evaluation Stage |
|  | Zibani borehole | N'gombeni | 800,000.00 | Drilled |
|  | Hand pump for Ganze Borehole | Matuga | 800,000.00 | Hydrogeological survey done, await drilling and Equipment |
|  | Hand pump for Tumbula Borehole | Matuga | 800,000.00 | Drilled |
|  | Hand pump Boyani- Matopeni | Waa | 696,000.00 | Hydrogeological survey done, await drilling and Equipment |
|  | Chidzumu Borehole water supply project | Waa | 2,998,832.00 | Construction tested |
|  | Installation of a submersible pump at Tsunguni borehole in matuga | Matuga | 788,921.00 | Ongoing |
|  | Proposed construction of Kombani mosque water kiosk and overhead tank | Waa | 957,197.20 | Ongoing |
|  | Supply and delivery of pipes and fittings Kaya Waa and Bowa | Waa,but not yet started | 501,080.00 | Ongoing |
|  | Proposed Bowa pipeline laying | Waa.not yet started | 466,320.00 | Ongoing |
|  | Supply and delivery for Bowa pipe | Not yet started | 314,600.00 | Ongoing |
|  | SUB TOTAL |  | 44,315,329.20 |  |
| GRAND TOTAL |  |  | 307,250,930.59 |  |

| WARD NAME: TIWI |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEPARTMENT |  | PROJECT NAME |  | VILLAGE UNIT |  | PROJECT COST |  |  | IMPLEMENTATION STATUS |  |
| PUBLIC SERVICE AND ADMINISTRATION |  | Construction of Ward Administrative Block |  | Mkoyo |  | 5,864,430.00 |  |  | Complete &in use |  |
|  |  | SUB TOTAL |  |  |  | 5,864,430.00 |  |  |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES |  |  |  |  |  |  |  |  |  |  |
|  |  | Procurement of Tractors, Ploughs & Trailers |  | All Village units |  | 5,300,025.84 |  |  | Complete |  |
|  |  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) |  | All Village units |  | 2,440,500.00 |  |  | Complete |  |
|  |  | Cassava promotion |  | Simkumbe |  | 27,500.00 |  |  | Complete |  |
|  |  | Local poultry improvement |  | All Village units |  | 700,000.00 |  |  | Complete |  |
|  |  | Fish ponds |  | Simkumbe |  | 507,000.00 |  |  | Complete |  |
|  |  | Procurement of Tractor and ploughs. |  | All Village units |  | 4,999,777.90 |  |  | Complete |  |
|  |  | Purchase of Harrows |  | All Village units |  | 910,000.00 |  |  | Complete |  |
|  |  | Provision of Farm Inputs |  | All Village units |  | 2,440,500.00 |  |  | Complete |  |
|  |  | Meat Goat improvement |  | All Village units |  | 1,166,666.67 |  |  | Complete |  |
|  |  | Purchase of Dairy goats |  | All Village units |  | 475,000.00 |  |  | Complete |  |
|  |  | Micro Irrigation |  | None |  | 309,713.60 |  |  | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |  |
|  |  | Construction of Tiwi vaccination crush |  | None |  | 591,646.00 |  |  | Land issues |  |
|  |  | Purchase of breeding stock -Dairy goats |  | None |  | 365,625.00 |  |  | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |  |
|  |  | SUB TOTAL |  |  |  | 17,793,455.01 |  |  |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT |  | Kibwaga ECDE Centre |  | Mkoyo |  | 4,416,817.00 |  |  | Complete |  |
|  |  | Chikola E.C.D.E Centre |  | Simkumbe |  | 4,429,128.00 |  |  | Complete |  |
|  |  | Kizingo ECDE Centre Kitchen |  | Simkumbe |  | 495,000.00 |  |  | Complete |  |
|  |  | Mkoyo E.C.D.E Centre |  | Mkoyo |  | 4,595,547.64 |  |  | Complete |  |
|  |  | Mwamivi E.CD.E Centre |  | Simkumbe |  | 4,753,461.92 |  |  | Fittings In Progress For Tution Block And Kitchen And Toilet. |  |
|  |  | Water Tanks |  | Delivered at Kizingo ECDE only |  |  |  |  | Delivered |  |
|  |  | ECDE Teaching And Learning Materials |  | All Village units |  | 312,500.00 |  |  | Delivered |  |
|  |  | ECDE Heagonal Tables |  | All Village units |  | 151,048.10 |  |  | Delivered |  |
|  |  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity |  | All Village units |  | 360,912.50 |  |  | Delivered |  |
|  |  | ECDE Playing Equipment |  | Not delivered at Chitsanga,Kanu,Vinuni,Chivyogo and Mwamivi |  | 445,675.13 |  |  | Delivered |  |
|  |  | Furniture To Youth Polytechnics (Hardwood Beds) |  | None |  | 75,000.00 |  |  | Delivered |  |
|  |  | Supply And Delivery Of 1 Motor Bikes Dt176 |  | None |  | 551,000.00 |  |  | LPO Issued |  |
|  |  | Ecde Tank Bases @62,292*93sites |  | All Village units |  | 62,292.00 |  |  | Delivered |  |
|  |  | Construction of Mwamlongo polytechnic |  | Simkumbe |  | 5,925,000.30 |  |  | Works In Progress |  |
|  |  | Tiwi Youth Polytechnic - 3door VIP Toilet |  | Simkumbe |  | 789,504.00 |  |  | Works In Progress |  |
|  |  | Chikola ECDE- Tank Base |  | Simkumbe |  | 65,000.00 |  |  | Works In Progress |  |
|  |  | Vinuni ECDE Centre |  | Simkumbe |  | 4,960,542.80 |  |  | Works In Progress |  |
|  |  | Kanu ECDE Centre |  | Mkoyo |  | 4,801,843.20 |  |  | Works In Progress |  |
|  |  | Kitsanga ECDE Centre |  | Mkoyo |  | 4,989,363.80 |  |  | Works In Progress |  |
|  |  | Mwachema ECDE Centre |  | Simkumbe |  |  |  |  | Complete |  |
|  |  | Chivyogo ECDE Centre |  | Simkumbe |  | 4,892,995.00 |  |  | Works In Progress |  |
|  |  |  |  |  |  | 40,633,429.49 |  |  |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES |  | Construction of Maternity wing - Magodzoni dispensarhy |  | Simkumbe |  | 2,730,118.00 |  |  | Completed |  |
|  |  | Construction of a dispensary block at Pongwe |  | Simkumbe |  | 5,236,760.40 |  |  | Completed and commissioned. |  |
|  |  | SUB TOTAL |  |  |  | 7,966,878.40 |  |  |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT |  |  |  |  |  |  |  |  |
|  |  | Construction of Tiwi market Shed |  | Mkoyo |  | 5,939,130.40 | Complete & already commissioned |  |
|  |  | Proposed construction of Tiwi Mferejeni Boda Boda shed |  | Mkoyo |  | 492,652.00 | Contractor on site |  |
|  |  | Sokoni bodaboda shed |  | Mkoyo |  |  | Completed |  |
|  |  | Trade Revolving fund |  | All village units |  |  |  |  |
|  |  | Proposed construction of Tiwi Vinuni Boda Boda shed |  | Simkumbe |  | 500,000.00 | Award level |  |
|  |  | SUB TOTAL |  |  |  | 6,931,782.40 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT |  |  |  |  |  |  |  |  |
|  |  | Construction of a sports ground at Tiwi |  | Mkoyo but was demolished |  | 5,596,072.00 | Complete |  |
|  |  | Youth ,women and PWDs fund |  | All village units |  | 4,000,000.00 | Disbursed |  |
|  |  | Annual cultural compettitions |  | All village units |  | 325,000.00 | Conducted |  |
|  |  | Construction of Tiwi social hall |  | Mkoyo |  | 4,500,000.00 | Complete |  |
|  |  | Rehabilitation of Pongwe sports field |  | Not yet completed |  | 1,000,000.00 | Complete |  |
|  |  | Rehabilitation of Lutembe sports field |  | Not yet completed |  | 1,000,000.00 | Complete |  |
|  |  | Construction of a public toilet at Tiwi sport |  | Simkumbe |  | 500,000.00 | Ongoing |  |
|  |  | Construction of a public toilet at sokoni |  | Mkoyo |  | 500,000.00 | Complete |  |
|  |  | Construction of a public toilet at Chitsanga |  | Mkoyo |  | 500,000.00 | Complete |  |
|  |  | SUB TOTAL |  |  |  | 17,921,072.00 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS |  | Proposed road opening at Mwachema – Dima – Magodzoni (8km) |  | Mkoyo |  | 4,234,545.00 | Completed as per the bills of quantities |  |
|  |  | Proposed 3no. 20m high mast floodlights forTiwi ward at Magododzoni,Mabriver & Spoti |  | Simkumbe |  | 4,836,446.00 | Works complete as per the bills of quantities. |  |
|  |  | Proposed 3no. 20m high mast for Tiwi ward "b",Chitsanga,Sokoni & Mwachema |  | Mkoyo |  | 5,426,250.00 | Erection of flood mast complete awaiting kenya power connection |  |
|  |  | Proposed gravelling of swamp area at Mwamivi drift |  | Simkumbe |  | 3,132,000.00 | Ongoing |  |
|  |  | Proposed construction of Mwamivi drift |  | Simkumbe,but washed away by rains |  | 5,846,400.00 | Works completed as per the bills of quantities |  |
|  |  | proposed road gravelling at Sokoni – Tiwi health centre – amani (3.6 km |  | Mkoyo |  | 4,677,580.00 | Works completed as per the bills of quantities |  |
|  |  | Proposed spot gravelling of Tiwi-Dima-Magodzoni (6.3) kms &Vukani - Magodzoni road in Tiwi & Gombato wards |  | Simkumbe |  | 2,987,000.00 | Site visits in progress |  |
|  |  | Proposed spot gravelling of Sokoni-kd-Amani-Tiwi sports (3.8) kms inTiwi ward |  | Simkumbe |  | 3,099,900.00 | Site visits in progress |  |
|  |  | Proposed construction of drift at Matuga-Magodzoni in Tiwi ward |  | Simkumbe |  | 2,018,810.00 | Site visits in progress |  |
|  |  | SUB TOTAL |  |  |  | 36,258,931.00 |  |  |
| TOURISM,INVESTMENT AND ICT |  |  |  |  |  |  |  |  |
|  |  | Design of Local Area Network In Tiwi Ward Admin Office |  | Mkoyo |  | 1,376,108.00 | Complete And Working |  |
|  |  | SUB TOTAL |  |  |  | 1,376,108.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES |  |  |  |  |  |  |  |  |
|  |  | Contracted Technical services - Survey of kaya forests |  | HQ |  | 750,000.00 | Completed |  |
|  |  | SUB TOTAL |  |  |  | 750,000.00 |  |  |
| WATER SERVICES |  | Magodzoni tank-Magodzoni trading centre power upgrading,construction of pump unit at magodzni tank and elevated tank at trading center |  | Simkumbe |  | 4,419,240.00 | Commissioned |  |
|  |  | Rehabilitation Tiwi Sokoni Kirima Mosque pipeline |  | Mkoyo |  | 1,968,984.00 | At Opinion Stage |  |
|  |  | Magodzoni - Mwamivi water pipeline |  | Simkumbe |  | 3,000,000.00 | At Tendering Stage |  |
|  |  | Drilling of Magomani borehole |  | Simkumbe |  | 753,700.00 | Hydrogeological survey done, pending drilling |  |
|  |  | SUB TOTAL |  |  |  | 10,809,504.00 |  |  |
| GRAND TOTAL |  |  |  |  |  | 146,305,590.29 |  |  |

| WARD NAME: TSIMBA GOLINI |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | VILLAGE UNIT | PROJECT COST | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward AdministrativeBlock | Kundutsi | 7,158,329.00 | Complete &in use |
|  | Construction of Kwale Bus Park | Golini | 29,938,062.50 | Still Under Construction |
|  | Construction of sanitation block, passenger canopies and toll boths at Kwale market stalls | Golini | 7,828,204.32 | Drainage and cabro works are complete while sanitation block at lentel level and canopy shades ongoing |
|  | SUB TOTAL |  | 44,924,595.82 |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES |  |  |  |  |
|  | Procurement of Tractors, Ploughs & Trailers | All Village units | 5,300,025.84 | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | All Village units | 4,321,500.00 | Complete |
|  | Cassava promotion | All Village units | 27,500.00 | Complete |
|  | Dairy cattle improvement | All Village units | 1,000,000.00 | Complete |
|  | Local poultry improvement | All Village units | 700,000.00 | Complete |
|  | Fish ponds | Golini | 507,000.00 | Complete |
|  | Procurement of Tractor and ploughs. | All Village units | 4,999,777.90 | Complete |
|  | Purchase of Harrows | All Village units | 910,000.00 | Complete |
|  | Provision of Farm Inputs | All Village units | 2,440,500.00 | Complete |
|  | Micro Irrigation | All Village units | 1,651,588.57 | Complete |
|  | Meat Goat improvement | None | 1,166,666.67 | Complete |
|  | Rehabilitation and construction of new cattle dips | Golini,Mbuguni | 2,718,450.53 | Complete |
|  | Operationalization of dips/Supply of acaricide | All Village units | 239,620.00 | Complete |
|  | Micro Irrigation | Golini | 874,811.11 | Complete |
|  | Construction of Golini vaccination crush | Golini | 599,882.40 | Complete |
|  | Purchase of Dairy goats | All Village units | 475,000.00 | Complete |
|  | Micro Irrigation | Golini | 309,713.60 | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Construction of Mbuguni cattle dip | Mbuguni | 3,575,386.80 | Contractor at site. |
|  | Construction of Kwale slaughter house | Not yet | 5,000,000.00 | Land requisition done by lands department. |
|  | Purchase of breeding stock -Dairy goats | Not yet | 365,625.00 | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL |  | 25,327,022.58 |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Mbuguni E.C.D.E Centre | Mbuguni | 4,324,577.40 | Complete |
|  | Mwanzwani E.C.D.E Centre | Golini | 4,637,101.00 | Complete Awaits Commissioning |
|  | Bilashaka ECDE Centre | Kundutsi |  | Complete |
|  | Gopha E.C.D.E Centre | Golini | 4,741,070.80 | Tution Block And Kitchen Complete But Finishing Needed On Toilet Block |
|  | Mwananyahi E.C.D.E Centre | Mazumalume | 4,885,380.60 | Complete. |
|  | Water Tanks | Mbuguni | 9,248.40 | Delivered |
|  | ECDE Teaching And Learning Materials | All Village units | 312,500.00 | Delivered |
|  | ECDE Heagonal Tables | All Village units | 151,048.10 | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags of 50 Kg Capacity | All Village units | 360,912.50 | Delivered |
|  | ECDE Playing Equipment | All Village units | 445,675.13 | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | Golini,Mbuguni and Mazumalume | 75,000.00 | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | Not yet | 27,550.00 | LPO Issued |
|  | Nzora ECDE Centre - 3door Vip Toilet | Mbuguni | 680,845.00 | Complete |
|  | Ziwani Youth Polytechnic - Renovation | Golini | 2,050,000.00 | Works In Progress |
|  | Tingeti ECDE Centre - Tank Base | None | 62,000.00 | Works In Progress |
|  | Galana Youth Polytechnic - 3door Vip Toilet | Mbuguni | 679,620.00 | Complete |
|  | Lunguma Primary ECDE Centre | Golini | 4,899,924.60 | Works In Progress |
|  | Mtsarani ECDE Centre | Kundutsi | 4,880,078.36 | Works In Progress |
|  | Mirera ECDE Centre (Mbegani Central) | Mbuguni | 4,944,247.12 | Works In Progress |
|  | Mwambara Primary ECDE Centre | Kundutsi | 4,806,077.20 | Works In Progress |
|  | SUB TOTAL |  | 42,972,856.21 |  |
| MEDICAL AND PUBLIC HEALTH SERVICES |  |  |  |  |
|  | Construction of Maternity wing - Mbuguni dispensary | Mbuguni | 3,060,715.00 | Completed and functioning |
|  | Construction of Maternity wing - Mazumalume dispensary | Mazumalume | 2,715,884.00 | Complete and commissioned |
|  | Construction of Administration Block, Kwale Hospital | Golini | 27,985,973.00 | Completed and commissioned |
|  | Construction of X Ray block, Kwale Hospital | Golini | 9,808,762.80 | Completed awaiting f or Lead Plates & equipment |
|  | Construction of Motuary block, Kwale Hospital | Golini | 12,715,943.20 | Completed awaiting commissioning. |
|  | Construction of a drug store, Kwale Hospital | Golini | 8,884,475.96 | Completed awaiting commissioning. |
|  | Construction of Paedtiatric unit, Kwale Hospital | Golini | 18,254,119.20 | On going at finishing stage 95% complete |
|  | Construction of accident and emergency Wards, Kwale Hospital | Golini | 17,153,031.60 | Completed awaiting for commission |
|  | Construction of a dispensary block, Nzora Galana (Mwachome) | None | 5,179,574.00 | Completed . |
|  | Construction of Mwachome dispensary | Kundutsi | 5,600,000.00 | Completed |
|  | Construction of a toilet, Kwale hospital | Golini | 1,399,900.00 | Completed. |
|  | Renovation of maternity leaking roof, Kwale hospital | Golini | 3,400,000.00 | Awarded and on going at completion stage 80%. |
|  | SUB TOTAL |  | 116,158,378.76 |  |
|  | Construction of Market stalls at Kwale Bus Park | Golini | 12,000,000.00 | Final touches |
|  | Renovation of Kwale old market | Golini | 2,583,436.00 | Complete |
|  | Proposed construction of storm water drainage system at Kwale market shed | None | 1,444,598.40 | Complete |
|  | Proposed construction of Kwale Biashara centre | Golini | 4,959,150.80 | Finishing stage |
|  | SUB TOTAL |  | 20,987,185.20 |  |
|  | Renovation of Culture offices | Golini | 3,955,008.00 | Complete |
|  | Beautification of Baraza park phase I | Golini | 4,195,545.00 | Complete |
|  | Construction of Kwale stadium phase I | Not yet | 14,000,000.00 | Complete |
|  | Renovation of Amphitheatre at Kwale cultural centre | Golini | 1,951,804.40 | Complete |
|  | Rehabilitation of Baraza park phase II | Golini | 11,255,757.24 | Complete |
|  | Construction of interlocking block fence at Tsimba Golini sports ground | Kundutsi | 5,374,139.64 | Complete |
|  | Youth ,women and PWDs fund | All Village units | 4,000,000.00 | Disbursed |
|  | Annual cultural compettitions | All Village units | 325,000.00 | Conducted |
|  | Upgrade of Kwale cultural center | Golini | 3,000,000.00 | Complete |
|  | Kwale stadium phase III | Not yet | 17,000,000.00 | Construction ongoing |
|  | SUB TOTAL |  | 65,057,254.28 |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Vuga – Mtsarani – Sheep & goats (8.2 km) | Kundutsi,Mbuguni | 4,224,839.40 | Completed as per the bills of quantities |
|  | Road opening at Tingeti – Mkwajuni – Dima 5.8 km | Mazumalume | 4,789,000.00 | Works completed as per the bills of quantities. |
|  | Spot improvement of Matuga-Mbuguni road & Vuga-Mtsarani-Sheep & goats in Tsimba- Golini ward | None | 4,465,518.00 | Site visits in progress |
|  | Rehabilitation of Kwale township roads (9.3) kmsTsimba Golini ward | None | 1,447,800.00 | Site visits in progress |
|  | SUB TOTAL |  | 14,927,157.40 |  |
| TOURISM,INVESTMENT AND ICT | Construction of Highway Directional Signs; Tsimba Golini | None | 423,755.00 | Complete |
|  | Design of Local Area Network In Tsimba Golini Ward Admin Offices | Kundutsi | 1,376,108.00 | Complete And Working |
|  | SUB TOTAL |  | 1,799,863.00 |  |
|  | Land Banking (Tsimba Golini) | Not done | 6,500,000.00 | Completed |
|  | Urban Planning - Kinarini | Golini | 61,000.00 | Completed |
|  | Contracted Technical services - Survey of kaya forests | Not done | 750,000.00 | Completed |
|  | Beautification of Kwale and Ukunda | Not done | 3,000,000.00 | Budget transferred to storm water |
|  | Mwaluganje B Adjudication Section | Not done | 2,000,000.00 | Ongoing – Perimeter Survey |
|  | Land Banking - Tsimba- Golini Ward Admin office | Kundutsi | 950,000.00 | Completed |
|  | Land Banking - Tsimba- Golini Slaughter House | Not done | 1,000,000.00 | Retendered |
|  | SUB TOTAL |  | 14,261,000.00 |  |
|  | Rehabilitation of minywani spring water project | Kundutsi | 1,281,092.00 | Complete |
|  | Hydrogeological survey of 2 no.sites ata golini and pungu | Not done | 120,000.00 | Complete |
|  | Dima dam |  | 11,848,240.00 | Complete |
|  | Nyando Borehole | Golini | 2,000,000.00 | Hydrogeological survey done, await drilling and Equipment |
|  | Hand pump installation at Patanani | Kundutsi | 800,000.00 | Hydrogeological survey done, await drilling and Equipment |
|  | Construction of godoni tank-Gopha Chitsanze pipeline | Golini | 3,909,200.00 | On going |
|  | Rehabilitation ofTsimba water tank and pipeline distribution network,tsimba-vuga-mwachome water supply project | Not done | 191,800.00 | Ready for Opinion |
|  | Mtsarani Pan/substituted with Lunguma | Not completed | 500,000.00 | Ready for Opinion |
|  | Mazumalume borehole and pipeline installation | Mazumalume | 846,000.00 | Complete |
|  | Mbuguni water supply project | Mbuguni | 1,978,684.00 | Ongoing |
|  | Mbegani Borehole installation | Mazumalume | 2,351,500.00 | Rehabilitated and operating |
|  | SUB TOTAL |  | 25,826,516.00 |  |
| GRAND TOTAL |  |  | 372,241,829.24 |  |

| WARD NAME: MKONGANI |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | VILLAGE UNIT | PROJECT COST | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION |  |  |  |  |
|  | Construction of Ward AdministrativeBlock | Kizibe | 6,827,980.00 | Complete &in use |
|  | SUB TOTAL |  | 6,827,980.00 |  |
|  | Procurement of Tractors, Ploughs & Trailers | All Village units | 5,300,025.84 | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | All Village units | 4,321,500.00 | Complete |
|  | Cassava promotion | None | 27,500.00 | Complete |
|  | Dairy cattle improvement | All Village units | 1,000,000.00 | Complete |
|  | Beekeeping Equipment | Tiribe,mlafyeni | 800,000.00 | Complete |
|  | Fish ponds | None | 507,000.00 | Complete |
|  | Procurement of Tractor and ploughs. | All Village units | 4,999,777.90 | Complete |
|  | Purchase of Harrows | All Village units | 910,000.00 | Complete |
|  | Provision of Farm Inputs | All Village units | 2,440,500.00 | Complete |
|  | Micro Irrigation | Mtsamvyani,mlafyeni | 1,651,588.57 | Complete |
|  | Construction of ATC Administration block | Mkomba | 9,999,782.00 | Complete |
|  | Dairy Cattle promotion | All Village units | 3,000,000.00 | Complete |
|  | Construction of Multipurpose Hall for ATC | Mkomba | 6,852,464.52 | Painting ongoing |
|  | Construction of Mkongani cattle dip | Kizibe | 3,783,507.84 | Complete |
|  | Purchase of Meat goats | All Village units | 619,500.00 | complete |
|  | Construction of Mkongani vaccination crush | Tiribe | 600,000.00 | Retendered - on procurement process |
|  | Purchase of breeding stock -Dairy goats | All Village units | 365,625.00 | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL |  | 35,222,745.83 |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Mabanda E.C.D.E Centre | Mtsamvyani | 3,150,995.00 | Complete |
|  | Mwalolo E.C.D.E Centre | Mlafyeni | 4,522,796.25 | Complete |
|  | Mkongani Polytechnic-Hostel | Tiribe | 8,132,135.00 | Complete |
|  | Mashaumbini E.C.D.E Centre | Mtsamvzni | 4,496,817.60 | At Finishes. |
|  | Mabanda Kitchen | Mtsamvani | 504,739.20 | Complete |
|  | Mafisini ECDE Centre | Mlafyeni |  |  |
|  | Pumuani ECDE Centre | Mlafyeni |  |  |
|  | Kaoyeni E.C.D.E Centre | Kizibe | 4,796,020.00 | Tution Block& Kitchen At Roofing And Frames Fitting .Toilet At Excavation |
|  | Chanyiro E.C.D.E Centre | Tiribe | 4,819,811.60 | Complete |
|  | Viphingoni E.C.D.E Centre | Mkomba | 4,885,380.60 | Complete |
|  | Water Tanks | Mabanda,mwalolo,pumuani,Mlafyeni and Mtsmviani | 9,248.40 | Delivered |
|  | ECDE Teaching And Learning Materials | All Village units | 312,500.00 | Delivered |
|  | ECDE Heagonal Tables | All Village units | 151,048.10 | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | All Village units | 360,912.50 | Delivered |
|  | ECDE Playing Equipment | All Village units | 445,675.13 | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | Mwangani,Tiribe | 75,000.00 | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | None | 27,550.00 | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | All village units | 62,292.00 | Delivered |
|  | Mlafyeni Polytechnic | Mlafyeni | 5,899,000.20 | Works In Progress |
|  | Mkongani Yp Twin Workshop | Tiribe | 5,699,709.88 | Works In Progress |
|  | Vumirira ECDE Centre | Kizibe | 4,944,552.02 | Works In Progress |
|  | Kikapuni ECDECentre | Kizibe | 4,968,000.00 | Works In Progress |
|  | Voya Mulungu ECDE Centre | Tiribe | 4,990,749.20 | Works In Progress |
|  | Goyo Milalani ECDE Centre | Mkomba | 4,974,000.00 | Works In Progress |
|  | SUB TOTAL |  | 68,228,932.68 |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of twin staff houses, Mkongani dispensary | Mkomba | 5,000,748.40 | Completed and commissioned. |
|  | Construction of a dispensary block, Miatsani | Kizibe | 5,277,744.80 | Completed . |
|  | Renovation of Deri dispensary block and 3 door toilet | Mtsamvyiani | 4,068,746.40 | On going at 90% |
|  | Construction of OP block | Mkomba |  |  |
|  | Delivery of one ambulance | Mkomba |  |  |
|  | SUB TOTAL |  | 14,347,239.60 |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of Farmers produce collection centre | Mkomba | 3,304,471.12 | Complete & already commissioned |
|  | Fencing of Burani open air market | Mlafyeni | 2,360,020.00 | Complete |
|  | Fencing of Tiribe open air market. | Tiribe | 2,560,036.24 | Complete |
|  | Trade revolving fund | All village units |  |  |
|  | SUB TOTAL |  | 8,224,527.36 |  |
|  | Construction of Kizibe social hall | Kizibe | 4,322,769.20 | Complete |
|  | Construction of sports ground at Mirihini Mkongani | Kizibe | 6,020,000.00 | Ongoing |
|  | Construction of Kirewe social hall | Kizibe | 4,322,769.20 | Complete |
|  | Youth ,women and PWDs fund | All Village units | 4,000,000.00 | Disbursed |
|  | Annual cultural compettitions | All Village units | 325,000.00 | Conducted |
|  | Construction of a public toilet at Mirihini Mkongani | Kizibe | 500,000.00 | Not started |
|  | SUB TOTAL |  | 19,490,538.40 |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Proposed road opening at Tiribe – Mbegani – Mabanda- Deri (19.3 km) | Tiribe,Mtsamvyani | 4,454,586.40 | Completed as per the bills of quantities |
|  | Proposed road opening at Mwaluphamba– Kajiweni – Mtsangatamu – Umoja ECDE Centre 7.0 km | Mlafyeni | 4,638,000.00 | Road opening complete ,heavy grading of 7.0 km complete, drift construction complete gravelling ongoing. |
|  | Proposed spot improvement of Burani-Kibarani (2.5) kms & spot gravelling of Mkongani - Deri & Tiribe-Mbegani-Deri in Mkongani ward | Mlafyeni and Tiribe | 3,689,940.00 | Site visits in progress |
|  | Proposed construction of drifts at Tiribe-Kilindini-Gandini (Ruara river) in Mkongani ward | Tiribe | 3,044,370.00 | Site visits in progress |
|  | Streetlights for Tiribe and Burani | Tiribe | 2,500,000.00 | Not yet project non existence |
|  | SUB TOTAL |  | 18,326,896.40 |  |
| TOURISM,INVESTMENT AND ICT | Design of Local Area Network In Ward Administrative Units-Mkongani | Kizibe | 1,430,251.00 | Complete and Working |
|  | SUB TOTAL |  | 1,430,251.00 |  |
|  | Rehabilitation of mwaluphamba mkongani water pipeline-marere bahakanda | Mlafyeni,Kizibe and Mkomba | 56,070,763.40 | Ongoing |
|  | Mirihini primary borehole-hydrogeophysical survey drilling and devopment | Kizibe | 240,000.00 | Borehole drilled not equiped |
|  | Mtsamvyani borehole-single water tower | Mtsamvyiani | 1,909,974.00 | Ongoing |
|  | Kirewe mwachanda pipeline | Kizibe | 7,790,884.00 | Ongoing |
|  | Survey and design of kirewe-mwachanda pipeline | Kizibe | 546,000.00 | Ongoing |
|  | Marere-Mkongani Water Project | Mlafyeni,Kizibe and Mkomba | 12,209,116.00 | Ongoing |
|  | Extension of Kirazini Miatsani pipeline | Kizibe | 3,500,000.00 | Tendering stage/opinion |
|  | Extension of Marere-Burani- Milimani pipeline | Mkomba | 6,253,038.00 | Awarded |
|  | Nguvu kazi water pan/dam | Mkomba | 500,000.00 | Complete |
|  | Deri borehole | Mtsamvyani | 2,000,000.00 | Hydrogeological survey done, await drilling and Equipment |
|  | Miamba water pan/dam | Mkomba | 800,000.00 | Schedule for Assessment |
|  | Voya Mulungu pan/dam | None | 500,000.00 | Schedule for Assessment |
|  | Mbadzi water pan | Mkanyeni | 1,000,000.00 | Schedule for Assessment |
|  | Mirihini water pan | Kizibe | 1,000,000.00 | Drilled and Reported dry |
|  | Milimani borehole | Kizibe | 800,000.00 | Tendering stage |
|  | Kitengerwa borehohe | Tiribe |  | Complete |
|  | Chanyiro borehole | Tiribe |  | Complete |
|  | Chanyiro pan | Tiribe |  | Complete |
|  | Mbegani borehole | Tiribe |  | Complete |
|  | Maponda water tower | Kizibe |  | Complete |
|  | Mtsamvyiani Youth Polytechnic water tower | Mtsamvyiani |  | Complete |
|  | Kikwajuni water pan | Kizibe |  | Complete |
|  | Mkongani Youth Polytechnic Water Tower | Tiribe |  | Complete |
|  | Mlafyeni water pan | Mlafyeni |  | Complete |
|  | SUB TOTAL |  | 96,419,775.40 |  |
| GRAND TOTAL |  |  | 268,518,886.67 |  |

| WARD NAME: KUBO SOUTH |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | VILLAGE UNIT | PROJECT COST | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION |  |  |  |  |
|  | Construction of Ward AdministrativeBlock | Lukore | 7,100,000.00 | Complete &in use |
|  | SUB TOTAL |  | 7,100,000.00 |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Construction of new dips and Rehabilitation of dips | Majimboni | 4,000,000.00 | Complete |
|  | Procurement of Tractors, Ploughs & Trailers | All units | 5,300,025.84 | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | All units | 4,321,500.00 | Complete |
|  | Cassava promotion | Majimboni | 27,500.00 | Complete |
|  | Local poultry improvement | Mangawani | 700,000.00 | Complete |
|  | Fish ponds | None | 507,000.00 | Complete |
|  | Procurement of Tractor and ploughs. | All units | 4,999,777.90 | Complete |
|  | Purchase of Harrows | All units | 910,000.00 | Complete |
|  | Provision of Farm Inputs | All units | 2,440,500.00 | Complete |
|  | Micro Irrigation kits | All Village Units | 1,651,588.57 | Complete |
|  | Dairy Cattle promotion | 3 Village Units | 3,000,000.00 | Complete |
|  | Rehabilitation and construction of new cattle dips | None | 2,718,450.53 | Complete |
|  | Operationalization of dips/Supply of acaricide | 4 village units | 239,620.00 | Complete |
|  | Purchase of Dairy cattle | None | 3,000,000.00 | Complete |
|  | Micro Irrigation kits | Mangawani | 309,713.60 | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Construction of kubo south vaccination crush | Mangawani | 576,334.00 | Site cleared, materials on site. |
|  | Purchase of breeding stock -Dairy goats | Lukore and Mangawani | 365,625.00 | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL |  | 20,211,609.60 |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Sagalato E.C.D.E Centre | Majimboni | 4,475,193.00 | Complete |
|  | Katangini ECDE Centre | Mwaluvanga | 4,400,212.00 | Complete |
|  | Tangini E.C.D.E Centre | Majimboni | 4,990,302.60 | Complete |
|  | Mkunguni ECDE Centre | Lukore | 4,546,637.40 | Complete |
|  | Mnyalatsoni E.C.D.E Centre | Mangawani | 4,900,000.00 | Complete |
|  | Maloloni E.C.D.E Centre | Mangawani | 4,506,858.68 | Complete |
|  | Msulwa Girls Hostel | Majimboni | 7,396,561.36 | Complete |
|  | Makobe E.C.D.E Centre | None | 4,733,003.00 | Complete. |
|  | Kichasimba(Mwanamkuu) E.C.D.E Centre | Mwaluvanga | 4,895,722.00 | At Finishes . |
|  | Water Tanks | Not all units | 9,248.40 | Delivered |
|  | ECDE Teaching And Learning Materials | All Village units | 312,500.00 | Delivered |
|  | ECDE Heagonal Tables | Not all units | 151,048.10 | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | All Village units | 360,912.50 | Delivered |
|  | ECDE Playing Equipment | Not Village units | 445,675.13 | Delivered |
|  | Provision of learning equipments for YP | Lukore,Kibuyuni,Msulwa and Makobe |  |  |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | None | 75,000.00 | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | All Village Units | 551,000.00 | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | Not all | 62,292.00 | Delivered |
|  | Lukore Youth Polytechnic - 3door Vip Toilet | Lukore | 618,001.60 | Complete |
|  | Kadiani ECDE Centre | Mwaluvanga | 4,814,353.80 | Works In Progress |
|  | Kitulu ECDE Centre | Mangawani | 5,215,064.20 | Works In Progress |
|  | Lukore Primary School ECDECentre | Majimboni | 4,970,200.00 | Works In Progress |
|  | Makobe Youth Polytechnic Girls Hostel | Shimba hills | 7,781,558.40 | Works In Progress |
|  | SUB TOTAL |  | 69,687,894.17 |  |
| MEDICAL AND PUBLIC HEALTH SERVICES |  |  |  |  |
|  | Construction of Maternity wing - Kibuyuni dispensary | Mangawani | 2,864,950.00 | Completed and commissioned |
|  | Construction of Maternity wing - Mwaluvanga dispensary | Mwaluvanga | 2,643,002.00 | Completed and commissioned |
|  | Construction of Maternity wing - Lukore dispensary | Lukore | 2,975,400.00 | On going at roofing stage.terminated |
|  | SUB TOTAL |  | 8,483,352.00 |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Trade Revolving Fund | All Village Units |  | Complete |
|  | Fencing of Lukore open-air market. | Lukore | 2,376,364.40 | Complete |
|  | Renovation & Fencing of Farmers' produce collection centre | Not yet | 4,033,320.00 | Finishing Stage |
|  | SUB TOTAL |  | 6,409,684.40 |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT |  |  |  |  |
|  | Construction of a social hall at Lukore in Kubo south | Lukore | 4,469,513.00 | Complete |
|  | Construction of a 3 door VIP toilet at Kubo south | Shimba hills | 1,147,791.00 | Complete |
|  | Construction of interlocking block fence at Kubo south sports ground | Shimba hills | 5,374,139.64 | Complete |
|  | Youth ,women and PWDs fund | All village units | 4,000,000.00 | Disbursed |
|  | Annual cultural compettitions | All village units | 325,000.00 | Conducted |
|  | SUB TOTAL |  | 15,316,443.64 |  |
| INFRASTRUCTURE AND PUBLIC WORKS |  |  |  |  |
|  | Proposed road opening at Mwajamba – Mwarogoyo -Boyani | Majimboni | 4,661,651.40 | The contractor is to put 6 lines on the drift but he has put 3 (we have instructed him to rectify) , yet to do 3 lines of culverts and formation of etl |
|  | Proposed road opening at Manyatta – Makobe – Kwa John Muli 4.2 km | Shimba hills | 4,992,250.00 | Works completed as per the bills of quantities |
|  | Proposed 1no. 20m high mast floodlight for Shimba hills town. | Shimba hills | 1,689,000.00 | Works complete as per the bills of quantities. |
|  | Proposed spot improvement of Makobe-Kibambani (3.5) kms , Katangini- Kichakasimba and Katangini - Lukore in Kubo south ward | Not yet | 5,876,792.00 | Site visits in progress |
|  | Proposed spot improvement of Kidongo - Majimboni & Mangawani-Kibuyuni-Mkanda dam (5.4) kms in Kubo south ward | Not yet | 4,784,700.00 | Site visits in progress |
|  | SUB TOTAL |  | 22,004,393.40 |  |
| TOURISM,INVESTMENT AND ICT | Design of Local Area Network In Kubo South Ward Admin Offices | None | 1,456,519.00 | Complete And Working |
|  | SUB TOTAL |  | 1,456,519.00 |  |
| WATER SERVICES |  |  |  |  |
|  | Test pumping Boyani borehole | Mangawani | 130,000.00 | Complete |
|  | Majimboni muungano water project | Majimboni | 10,000,000.00 | Ongoing |
|  | Supply, installation and testing of submersible electrical pumps at Msulwa | Majimboni | 2,509,635.00 | Ongoing |
|  | Construction of CWP at Kibuyuni and Kisingori(0.5) | Not yet | 572,802.20 | Awarded, materials delivered |
|  | Mbegani Simanya Pipeline,14.5 | Mangawani | 9,060,892.24 | Evaluation Stage |
|  | Hand pump Mwapala borehole | Majimboni | 800,000.00 | Hydro geological survey done, await drilling and Equipment |
|  | Proposed borehole installation at Jimbo | Lukore | 2,875,000.00 | Installed and Operating |
|  | Lukore borehole supply project | Lukore | 2,959,538.00 | Installed and Operating |
|  | Solar powered pump at Katangini | Lukore | 2,000,000.00 | Installed and Operating |
|  | Hand pump for borehole at Rose Mwakwere Secondary School | Mangawani |  |  |
|  | Mnyalatsoni Water pan | Mangawani | 800,000.00 | Installed and Operating |
|  | SUB TOTAL |  | 1,600,000.00 |  |
| GRAND TOTAL |  |  | 152,269,896.20 |  |

# KINANGO SUB COUNTY

| WARD NAME: KINANGO |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administration Block | 7,752,720.80 | Kibandaongo | Roofing Level |
|  | SUB TOTAL | 7,752,720.80 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Construction of new dips and Rehabilitation of dips | 4,000,000.00 | Dumbule | Complete |
|  | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | Kinango, Gandini | Complete |
|  | Meat goat improvement | 900,000.00 | All | Complete |
|  | Fish ponds | 507,000.00 | Kinango | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Micro Irrigation | 1,651,588.57 | Kibandaongo | Complete |
|  | Dairy Goat promotion | 500,000.00 | All | Complete |
|  | Construction of Kinango cattle dip | 3,991,182.77 | Dumbule | Complete |
|  | Purchase of milk coolings | 1,372,047.20 | Kinango | Complete |
|  | Purchase of Beef cattle | 2,850,000.00 | All | Complete |
|  | Construction of Kinango vaccination crush | 599,627.20 | Dumbule | Complete. File at engineer for payment certificate. |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL | 9,178,482.17 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Amkeni ECDE | 1,303,189.60 | Kinango | Complete |
|  | Construction of Mbandi E.C.D.E | 4,506,847.20 | Kinango | Complete |
|  | Construction of Mwangani E.C.D.E | 4,515,617.80 | Kinango | Complete |
|  | Construction of Yapha E.C.D.E | 4,896,930.70 | Kibandaongo | Complete |
|  | Construction of Kibandahasara E.C.D.E | 4,884,771.60 | Dumbule | Complete |
|  | Construction of Gandini Baptist E.C.D.E | 4,665,763.60 | Gandini | Complete |
|  | Construction of Mkilo ECDE | 4,789,480.00 | Kibandaongo | Tuition Block & Kitchen At Plastering , Toilet At Excavation |
|  | Kinango YP-Completion Of Girls Dormitory | 3,999,935.20 | Kinango | Complete |
|  | Water Tanks | 9,248.40 | All | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | All | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Kinango | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | Kinango | LPO Issued |
|  | Construction of Maili Nane E.C.D.E | 4,789,480.00 | Dumbule | Complete |
|  | Construction of Amkeni ECDE- 3door VIP Toilet | 860,980.00 | Kinango | Complete |
|  | Construction of ECDE Tank Bases @62,292*93sites | 62,292.00 | All | Delivered |
|  | Kinango Youth Polytechnic - 3door VIP Toilet | 820,025.00 | Kinango | Complete |
|  | Construction of Kinango Youth Polytechnic | 9,976,336.40 | Kinango | Complete |
|  | Construction of Kidogoeni ECDE | 4,928,000.00 | Dumbule | Works In Progress |
|  | Construction of Lutsangani ECDE | 4,863,978.60 | Gandini | Works In Progress |
|  | Construction of Tsunza Mikanjuni ECDE | 4,974,045.02 | Gandini | Works In Progress |
|  | Construction of ECDE For PWDs Kinango(Deaf) | 4,852,317.00 | Kinango | Works In Progress |
|  | Construction of Kinango YP Twin Workshop | 5,728,080.00 | Kinango | Fencing ongoing |
|  | SUB TOTAL | 76,800,003.85 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of staff houses, Kinango | 4,856,798.16 | Kinango | Completed |
|  | Fencing of Kinango Hospital | 5,904,858.20 | Kinango | Completed |
|  | Construction of power house, Kinango Hospital | 2,124,150.00 | Kinango | Completed |
|  | Construction of accident and emergency wing, Kinango Hospital | 31,992,628.00 | Kinango | At 1st.floor Slab level and ramp construction. |
|  | SUB TOTAL | 44,878,434.36 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of Kinango Market Stalls | 9,849,049.60 | Kinango | Complete & awaiting for commissioning |
|  | Construction of business sheds at Moyeni | 3,064,270.00 | Dumbule | Complete |
|  | Construction of Kinango Biashara centre | 6,500,000.00 | Kinango | Tendering Stage |
|  | Fencing and construction of Lutsangani market shed | 6,458,671.20 | Gandini | Roofing stage. Poles erected but yet to fix chain link. |
|  | SUB TOTAL | 20,927,331.00 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a 3 door VIP toilet & urinal in Kinango | 1,039,406.00 | Kinango | Complete |
|  | Construction of Public library at Kinango | 15,395,706.00 | Kinango | Complete |
|  | Construction of interlocking block fence at Kinango sports ground | 5,374,139.64 | Kinango | Not Done |
|  | Rehabilitation of toilets at Kinango market in Kinango Ward | 1,980,746.40 | Kinango | Complete |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Conducted |
|  | Improvement Baraza park Kinango | 3,000,000.00 | Kinango | Construction ongoing |
|  | SUB TOTAL | 31,114,998.04 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Yapha – Kibandaongo (6.2km) | 4,550,381.00 | Kibandaongo | The contractor is to finish up on 21 lm of 600mm diameter culverts |
|  | Road opening at Tsunza – Mteza 3.5 km | 4,653,000.00 | Gandini | Road opening and heavy grading complete , drift installation in progress , pending gravelling |
|  | Drift construction at Kibandaongo road in Kinango ward | 4,917,500.00 | Kibandaongo | Site visits in progress |
|  | Spot improvement of Kibandaongo Mwembeni road in Kinango ward | 5,264,200.00 | Kibandaongo | Site visits in progress |
|  | SUB TOTAL | 19,385,081.00 |  |  |
| TOURISM,INVESTMENT AND ICT | Construction of Highway Directional Signs; Kinango | 423,755.00 | Dumbule | Complete |
|  | Design And Installation of Local Area Network In Kinango Library | 2,511,000.00 | Kinango | Complete And Working |
|  | Design of Local Area Network In Ward Administrative Units Kinango | 1,430,251.00 | Kinango | Complete And Working |
|  | SUB TOTAL | 4,365,006.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | High mast Floodlights in Kinango | 2,500,000.00 | Kinango | Completed |
|  | Town Planning – Kinango Township | 350,000.00 | Kinango | Ongoing – awaits objection stage of Adjudication |
|  | Survey and geo-referencing survey data of kaya forests | 1,666,666.00 | Gandini | Completed |
|  | Tsunza Town Planning | 1,000,000.00 | Gandini | Ongoing – 1st draft done, awaiting public participation |
|  | Kinango Town Planning | 1,000,000.00 | Kinango | Ongoing – awaits objection stage of Adjudication |
|  | SUB TOTAL | 6,516,666.00 |  |  |
| WATER SERVICES | Rehabilitation and augmentation of 11.5km Kibaoni-Kinango pipeline | 98,200,000.00 | Dumbule, Kinango | Ongoing |
|  | Rehabilitation and improvement of Kibandaongo dam | 6,160,876.00 | Kibandaongo | Ongoing |
|  | Mwangani water storage tank - Pipe extension to Mwangaza ECD | 3,288,020.00 | Kinango | Contractor Identified, await site handing over. |
|  | Construction of Lutsangani pan | 500,000.00 | Gandini | Assessed & recommended for survey |
|  | Tsaluni [replaced w/Gandini] water pan/dam | 500,000.00 | Dumbule | Assessed & recommended for survey |
|  | Kinango Kirazini - Kibandahasara water pipeline extension | 2,718,692.00 | Kinango | Complete |
|  | Construction of Kinango Mazola pipeline | 3,195,000.00 | Kinango | On going |
|  | Maili Nane Nzovuni Kibandaongo Yapha pipeline rehabilitation | 4,917,209.84 | Dumbule, Kibandaongo | On going |
|  | Purchase of generator and pump Maili Nane |  | Kibandaongo | Tendering/PO |
|  | Construction of Kibandaongo dam | 1,753,195.00 | Kibandaongo | On going |
|  | SUB TOTAL |  |  |  |
| GRAND TOTAL |  | 222,671,918.22 |  |  |

| WARD NAME: NDAVAYA |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administration Block | 7,327,308.26 | Ndavaya | Complete &in use |
|  | Delivery of 2 motor bikes |  | Ndavaya | Delivered |
|  | SUB TOTAL | 7,327,308.26 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Construction of new dips and Rehabilitation of dips | 4,000,000.00 | Ndavaya | Complete |
|  | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | All | Done by FAO |
|  | Beef cattle improvement | 1,000,000.00 | All | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Beef Cattle improvement | 2,635,000.00 | All | Complete |
|  | Micro Irrigation | 874,811.11 | Gulanze | Complete |
|  | Construction of Mwakijembe auction ring | 5,312,881.20 | Mwandimu | Complete |
|  | Construction of Ndavaya vaccination crush | 598,014.00 | Ndavaya | Complete |
|  | Construction of boundary wall at Mwakijembe auction ring | 6,978,560.00 | Mwandimu | Complete |
|  | Purchase of Meat goats | 619,500.00 | All | Complete |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | N/A | Not Delivered |
|  | SUB TOTAL | 14,749,391.31 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Kawelu E.C.D.E | 4,636,613.00 | Gulanze | Works In Progress |
|  | Construction of Mwandimu E.C.D.E | 4,052,064.00 | Mwandimu | Complete |
|  | Construction of Ziya Ra Dundo ECDE |  | Kifyonzo | Ongoing |
|  | Construction of Tobora E.C.D.E | 4,400,316.16 | Ndavaya | Complete |
|  | Construction of Bomani ECDE | 4,683,351.60 | Ndavaya | Complete awaits Louvers. |
|  | Construction of Mkang'ombe "B" E.C.D.E | 4,941,284.50 | Mwandimu | At Finishing |
|  | Construction of Gambani E.C.D.E | 4,574,361.00 | Kifyonzo | At Finishing. |
|  | Water Tanks | 9,248.40 | Kifyonzo, Mwandimu | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | Kawelu, Mwandimu, Dziweni ECDEs | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Gulanze | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | N/A | Not Delivered |
|  | Construction of ECDE Tank Bases @62,292*93sites | 62,292.00 | All | Delivered |
|  | Construction of Upendo ECDE | 4,960,542.00 | Ndavaya | Works In Progress |
|  | Construction of Mbita ECDE | 5,229,988.00 | Mwandimu | Works In Progress |
|  | Construction of Jita Akili ECDE | 5,126,253.23 | Gulanze | Works In Progress |
|  | Construction of Mwandimu Youth polytechnic Twin Workshop | 5,465,929.30 | Mwandimu | Works In Progress |
|  | SUB TOTAL | 49,514,928.92 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Completion of Lab, Ndavaya dispensary | 3,000,000.00 | Ndavaya | Awarded |
|  | Construction of maternity wing - Mkang'ombe dispensary | 3,700,000.00 | Mwandimu | Awarded and at roofing |
|  | Construction of a dispensary, Mbuluni | 5,277,478.00 | Kifyonzo | In progress |
|  | Construction of a maternity wing - Ndavaya health centre | 3,375,195.58 | Ndavaya | Complete and commissioned. |
|  | SUB TOTAL | 15,352,673.58 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of Market Stalls | 2,500,024.17 | Mwandimu | Complete & awaiting for commissioning |
|  | Renovation of Ndavaya old market | 2,856,871.20 | Ndavaya | Complete |
|  | Construction of Mwakijembe Market Sheds | 3,712,997.60 | Mwandimu | Complete |
|  | Trade revolving fund |  | All | Done |
|  | SUB TOTAL | 9,069,892.97 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a social hall at Ndavaya ward | 4,954,313.60 | Ndavaya | Complete |
|  | Establishment of a sheds at Ndavaya market centre | 885,683.20 | Ndavaya | Complete |
|  | Construction of interlocking block fence at Ndavaya sports ground | 5,374,139.64 | Ndavaya | Ongoing |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Conducted |
|  | SUB TOTAL | 15,539,136.44 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Mwachanda – Dziweni – Ndavaya (6.0 km) | 4,658,250.00 | Ndavaya, Gulanze | Completed as per the bills of quantities |
|  | Road opening at Ndavaya – Bomani – Magogoni - Mtumwa | 4,679,400.00 | Ndavaya, Mwandimu | Road opening done , heavy grading complete , 2 drift installation almost done except apron, pending gravelling |
|  | Spot improvement at Ndavaya - Dziweni and spot gravelling of Mkongani - Deri road in Ndavaya ward | 3,805,000.00 | Ndavaya | Site visits done |
|  | Spot improvement at Matsutsuni-Kifyonzo and proposed spot gravelling of Mwangoni - Gulanze road in Ndavaya ward | 3,980,000.00 | Kifyonzo | Site visits done |
|  | Drift and spot improvement at Mwachanda-Mbita | 5,936,640.00 | Gulanze, Mwandimu | On going |
|  | SUB TOTAL | 23,059,290.00 |  |  |
| TOURISM, INVESTMENT AND ICT | Design Of Local Area Network In Ward Administrative Units-Ndavaya | 1,430,251.00 | Ndavaya | Complete, not working |
|  | SUB TOTAL | 1,430,251.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 | N/A | Completed – project not known |
|  | High mast Flood lights in Ndavaya center | 1,887,450.00 | Ndavaya | Completed |
|  | SUB TOTAL | 2,722,093.00 |  |  |
| WATER SERVICES | Ndavaya borehole water supply rehabilitation | 2,068,280.00 | Ndavaya | Commissioned |
|  | Sapo-Mwalukombe girls-Mbuluni Mwachanda test pumping, survey and design pipeline, rehabilitation and pipeline construction | 4,516,200.00 | Kifyonzo, Gulanze | Sapo - Mwalukombe Girls - done, the rest not yet |
|  | Survey and design of dams and water pans-Namenwa dam | 1,175,000.00 | Mwandimu | Ongoing |
|  | Fabrication of 4M steel, supply and installation of 5000 litre pvc tank, installation of inlet and outlet pipes and construction of 1no.CWP at Mwalukombe | 455,790.00 | Kifyonzo | Ongoing |
|  | Rehabilitation of Ndavaya water supply project | 871,392.00 | Ndavaya | Ongoing |
|  | Construction of Namenwa water pan and its auxiliary facilities | 13,508,500.00 | Mwandimu | Auxiliary facilities not yet |
|  | Construction of Dudu Dam | 11,556,523.20 | Kifyonzo | On going |
|  | Construction of Dzoya hewa pan | 500,000.00 | Gulanze | Assessed |
|  | Construction of Sapo-Mbuluni pipeline | 16,424,092.00 | Kifyonzo | Awarded |
|  | Construction of Kirewe Mwachanda pipeline | 19,805,630.00 | Gulanze | Ongoing |
|  | SUB TOTAL | 70,881,407.20 |  |  |
| GRA ND TOTAL |  | 209,646,372.68 |  |  |

| WARD NAME: PUMA |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administration Block | 6,355,247.92 | Vigurungani | Incomplete but in use. The project lacks toilets |
|  | SUB TOTAL | 6,355,247.92 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | All | Delivered but dried up, project didn't kick off |
|  | Local poultry improvement | 700,000.00 | All | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Meat Goat promotion | 500,000.00 | All | Complete |
|  | Construction of new cattle dips - Mwamandi A | 2,718,450.53 | Vigurungani | Complete, but not in use because the level of water is below required standard |
|  | Micro irrigation - Bang'a and Chonyi water pans | 437,405.56 | Mazola | Bang'a is in progress, Chonyi not going on well |
|  | Micro Irrigation - Mkoba dam (Mwangoni) and Dzihoeni dam (Gangani) | 437,405.56 | Vigurungani | Dzihoeni dam is in progress, Mkoba dam not in progress |
|  | Construction of Puma vaccination crush | 593,618.00 |  | Not constructed |
|  | Purchase of Meat goats | 619,500.00 | All | Complete |
|  | Micro Irrigation | 309,713.60 |  | Not done |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All | Not Received |
|  | SUB TOTAL | 2,325,862.16 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Magulani ECDE | 4,927,522.00 | Mazola | Complete, no gutters |
|  | Construction of Msaroni ECDE | 4,046,875.16 | Busa | Ongoing |
|  | Construction of Chidzaya E.C.D.E | 4,525,267.00 | Busa | Complete, no chairs |
|  | Construction of Doti E.C.D.E | 4,457,543.60 | Mazola | Complete, but no chairs, tables, gutters and water tanks |
|  | Construction of Nyango E.C.D.E | 4,646,989.88 | Busa | Complete, no water tanks and gutters |
|  | Construction of Rorogi E.C.D.E | 4,772,780.48 | Vigurungani | Complete, but it lacks gutters, water tanks and furniture |
|  | Construction of Metani E.C.D.E | 4,671,356.00 | Busa | Complete, lacking water tanks, gutters, chairs and tables |
|  | Construction of Mlima E.C.D.E | 4,680,060.60 | Vigurungani | Complete, though it lacks gutters, water tanks and furniture |
|  | Construction of Msaroni ECDE-3 door VIP Toilet | 600,000.00 | Busa | Incomplete |
|  | Construction of Mulingo E.C.D.E | 4,687,728.20 | Vigurungani | Complete, though it lacks gutters and furniture |
|  | Construction of Bang'a Nursery(Kanisani) ECDE | 5,191,008.80 | Mazola | Ongoing |
|  | Construction of Moyo ECDE | 4,996,172.00 | Vigurungani | Works In Progress |
|  | Construction of Dzupho ECDE | 5,100,000.00 | Vigurungani | Works In Progress, at finishing stage |
|  | Construction of Mbilini ECDE | 5,100,000.00 | Busa | At finishing stage |
|  | Water Tanks | 9,248.40 |  | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | Vigurungani, Mazola, Busa | Partially delivered |
|  | ECDE Heagonal Tables | 151,048.10 | Vigurungani, Mazola, Busa | Partially delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | Vigurungani, Mazola, Busa | Partially delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Mazola | Not delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | All Village | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | Vigurungani, Mazola, Busa | Delivered |
|  | Construction of Girls Hostel, Bang'a YP | 7,992,446.40 | Mazola | Complete, no beds and mattresses |
|  | SUB TOTAL | 71,839,976.25 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity wing - Vigurungani dispensary | 3,409,434.60 | Vigurungani | Completed and commissioned. |
|  | Provision of Ambulance, Vigurungani dispensary |  | Vigurungani | Done, and working |
|  | Construction of a toilet, Vigurungani dispensary |  | Vigurungani | Complete and in use |
|  | Construction of maternity wing - Bishop Kalu dispensary | 3,570,000.00 | Mazola | At finishing stage (85% complete.) |
|  | Construction of single staff house, Kasageni dispensary | 2,897,613.00 | Busa | Work not started |
|  | Renovation of dispensary block, Kasageni dispensary | 2,999,070.00 | Busa | Work not started |
|  | SUB TOTAL | 12,876,117.60 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Fencing and toilet construction at Mazola Open Air Market | 3,483,387.20 | Mazola | Complete & awaiting for commissioning |
|  | Fencing of Vigurungani Open Air Market | 2,750,119.00 | Vigurungani | Complete & already commissioned |
|  | Construction of Jua Kali Sheds - Dzimanya | 4,341,931.04 | Busa | Complete & awaiting for commissioning |
|  | Construction of a farmers produce collection centre | 2,793,930.00 | Busa | Complete |
|  | SUB TOTAL | 13,369,367.24 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of sports ground (Mwangoni),with concrete benches | 7,000,000.00 | Vigurungani | Incomplete |
|  | Construction of a Social hall at Vigurungani | 5,791,578.40 | Vigurungani | Incomplete |
|  | Provision of football and volley ball goal posts |  | Mazola | Complete and in use. However, no nets for both fields |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Done |
|  | SUB TOTAL | 17,116,578.40 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Makuluni –Kideri –Kariaka – Rorogi – Maendeleo – Kilibasi (35.0km) | 4,590,120.00 | Vigurungani | Completed as per the bills of quantities |
|  | Road opening at Makuluni - Mlingo road |  | Vigurungani | Complete and in use |
|  | Road opening at Gogi - Msaroni - Gozani road |  | Busa | Ongoing |
|  | Road opening of Murungurunguni - Bishop Kalu - Mambani to Mnagoni road |  | Mazola | Complete, need culverts |
|  | Road opening at Mulunguni – Kanjoka- Mwalukombe 11.0 km | 4,561,500.00 | Mazola | Road opening of 11 km complete , heavy grading complete , barrier drift construction complete pending gravelling |
|  | Installation of 15m high mast floodlight Mazola. | 1,130,285.00 | Mazola | Erection of flood mast complete, power connected. However, sensor/timer not working |
|  | Installation of 15m high mast floodlight Vigurungani | 1,130,285.00 | Vigurungani | Complete and in use |
|  | Spot gravelling of Chidzaya - Wamasa road & Makuluni - Kariaka - Rorogi - Maendeleo - Kilibasi road in Puma ward | 3,589,500.00 | Vigurungani, Busa | Site visits in progress |
|  | SUB TOTAL | 15,001,690.00 |  |  |
| TOURISM, INVESTMENT AND ICT | Design of Local Area Network at Ward Admin Offices | 1,488,565.00 | Vigurungani | Installation was successfully done, it only needs electricity to be in use |
|  | SUB TOTAL | 1,488,565.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 |  | Not aware of the project |
|  | Provision of tree seedlings |  | Vigurungani | Some are dying because of drought |
|  | Vigurungani Town Planning | 1,000,000.00 | Vigurungani | Ongoing – 1st draft done, awaiting public participation |
|  | SUB TOTAL | 1,834,643.00 |  |  |
| WATER SERVICES | Construction of Wamasa dam and its auxiliary facilities | 10,158,630.40 | Busa | Ongoing |
|  | Construction of Busa water pan |  | Busa | Complete |
|  | Rehabilitation of Bekadzo dam |  | Vigurungani | Complete and in good status |
|  | Rehabilitation of Wenzalambi dam |  | Vigurungani | Complete and in good status |
|  | Construction of Mwangoni dam |  | Vigurungani | The dam was washed away during long rains |
|  | Construction of Gede dam | 9,498,660.00 | Mazola | Evaluation Stage |
|  | Construction of Mbilini pan | 500,000.00 | Busa | Assessed |
|  | Equipping of Kuranze Borehole | 500,000.00 | Busa | Hydrological survey done, awaiting drilling. |
|  | Construction of Kinango-Mazola Pipeline | 11,989,644.00 | Mazola | Ongoing |
|  | Construction of Mazola Chirima cha Uha(2.6) Pipeline | 8,007,590.00 | Mazola | Ongoing |
|  | Provision of solar powered pump at Nyango borehole | 2,000,000.00 | Busa | Ongoing |
|  | SUB TOTAL | 42,654,524.40 |  |  |
| GRAND TOTAL |  | 184,862,571.97 |  |  |

| WARD NAME: MWAVUMBO |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | 5,692,386.00 | Kalalani | Complete &in use |
|  | SUB TOTAL | 5,692,386.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | All | Complete |
|  | Meat goat improvement | 900,000.00 | All | Complete |
|  | Fish ponds | 507,000.00 | Mwatate, Mwabila | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Dairy Goat promotion | 500,000.00 | All | Not yet |
|  | Rehabilitation and construction of new cattle dips | 2,718,450.53 | Mwatate, Mwabila, Matumbi | Complete |
|  | Operationalization of dips/Supply of acaricide | 239,620.00 | Mwatate, Mwabila, Matumbi | Complete |
|  | Purchase of Beef cattle | 2,850,000.00 | All | Complete |
|  | Micro Irrigation | 309,713.60 | Mwabila | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Construction of Mwavumbo vaccination crush | 600,000.00 | Kalalani | Retendered - professional opinion stage |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL | 15,933,687.03 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Mwashanga ECDE | 4,533,701.36 | Mwatate | Complete |
|  | Construction of Mavirivirini Youth Polytechnic | 5,981,220.25 | Mwatate | Works In Progress |
|  | Construction of Mlola ECDE | 3,982,312.48 | Mwabila | Works In Progress |
|  | Construction of Katsimba Lwena E.C.D.E | 3,959,984.80 | Mwabila | Complete |
|  | Construction of Chidzipwa E.C.D.E | 4,851,969.12 | Matumbi | Complete |
|  | Construction of Kafuduni E.C.D.E | 4,733,634.00 | Mwatate | Not Complete |
|  | Construction of Mgandini E.C.D.E | 4,847,489.20 | Mwatate | Complete |
|  | Construction of Gwasheni E.C.D.E | 4,288,380.80 | Kalalani | Complete |
|  | Construction of Mbande E.C.D.E | 4,584,383.00 | Matumbi | Tuition Block And Kitchen at Roofing, Toilet at Excavation |
|  | Construction of Mavarata E.C.D.E | 4,896,506.00 | Kalalani | Completed And Commissioned |
|  | Construction of Madikoni ECDE | 4,920,408.54 | Matumbi | Works In Progress |
|  | Construction of Chilumani B ECDE | 4,998,776.40 | Kalalani | Works In Progress |
|  | Construction of Kalweni ECDE | 4,898,013.00 | Mwatate | Works In Progress |
|  | Water Tanks | 9,248.40 | All | Partly delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | All | Partly delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Mwatate | Not delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | All | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 |  | Delivered |
|  | Mavirivirini Youth Polytechnic - 3door VIP Toilet | 539,375.00 | Mwatate | At Evaluation |
|  | SUB TOTAL | 63,460,380.08 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity wing - Mwanda dispensary | 2,314,896.00 | Kalalani | Completed |
|  | Construction of maternity wing, Kafuduni dispensary |  | Mwatate | Ongoing |
|  | Construction of maternity wing - Pemba dispensary | 3,695,596.40 | Matumbi | Completed and commission. |
|  | Construction of twin staff house, Mavirivirini dispensary | 5,600,004.00 | Mwatate | At finishing stage thus painting at 95%. |
|  | Fencing of Mavirivirini dispensary | 4,067,470.00 | Mwatate | Around 80% complete |
|  | Construction of maternity wing - Matumbi | 3,600,000.00 | Matumbi | Completed and commissioned |
|  | Renovation of Mwanda dispensary | 3,000,000.00 | Kalalani | Awarded |
|  | SUB TOTAL | 22,277,966.40 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of Jua Kali Shed at Mwabila | 5,059,131.20 | Mwabila | Complete & awaiting for commissioning. No electricity |
|  | Fencing and construction of a toilet at Matumbi open air market | 2,452,360.65 | Matumbi | Complete & awaiting for commissioning |
|  | SUB TOTAL | 7,511,491.85 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of 3 door VIP toilet and urinal at Mwavumbo Ward Kwale county- Mkilo | 1,324,789.60 | Kalalani | Complete |
|  | construction of interlocking block fence at Mwavumbo ward sports ground | 5,374,139.64 | Mwatate | Not Complete |
|  | Renovation of a social hall at Kalalani- Mwavumbo | 1,000,000.00 | Kalalani | Not yet |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Conducted |
|  | SUB TOTAL | 12,023,929.24 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Kalalani – Mavivirini (7.7 km) | 4,439,310.00 | Kalalani, Mwatate | Completed as per the bills of quantities |
|  | Road opening at Std Gauge railway – Mwabila pry & Kafuduni – Mavirivirini 8.0 km | 5,000,000.00 | Mwabila, Kalalani, Mwatate | Setting of culverts done, culvert surrounding ongoing. |
|  | Spot improvement of Kalalani - Mavirivirini & Mkilo - Mwavumbo secondary roads in Mwavumbo ward | 3,975,000.00 | Kalalani, Mwatate | Site visits in progress |
|  | SUB TOTAL | 13,414,310.00 |  |  |
| TOURISM, INVESTMENT AND ICT | Design of Local Area Network In Mwavumbo Ward Admin Offices | 1,476,479.37 | Kalalani | Not Complete |
|  | SUB TOTAL | 1,476,479.37 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 | All | Not Complete |
|  | Urban Planning Mavirivirini | 500,000.00 | Mwatate | Not Complete |
|  | SUB TOTAL | 1,334,643.00 |  |  |
| WATER SERVICES | Rehabilitation of Mwanda -Matumbi water pipeline | 1,915,900.00 | Kalalani, Matumbi | Ongoing |
|  | Kaphingo-Mwashanga-Maweu survey and design pipeline,rehabilitation of pipeline | 23,497,157.00 | Kalalani, Mwatate | Commissioned |
|  | Mwabila-Sega-Kumbulu pipeline survey and design | 450,000.00 | Mwabila | Ongoing |
|  | Construction of Mwabila Vitsaka Viiri pipeline | 8,803,724.00 | Mwabila | Ongoing |
|  | Rehabilitation of Mchigwa water pipeline | 8,330,297.00 | Kalalani | Commissioned |
|  | Construction of Mbande dam and its auxillary facilities | 4,731,057.00 | Matumbi | Ongoing |
|  | Construction of Kaphingo Kalalani pipeline | 9,123,307.00 | Kalalani | Complete |
|  | Assessment of Chilumani water pan | 500,000.00 | Kalalani | Assessed |
|  | Assessment of Chidzipwa dam/pan | 500,000.00 | Matumbi | Assessed |
|  | Construction of Madikoni water pan |  | Matumbi | Not yet |
|  | Drilling of Ngeyeni Borehole | 2,000,000.00 | Matumbi | Hydrologeological survey done, await drilling. |
|  | SUB TOTAL | 59,851,442.00 |  |  |
| GRAND TOTAL |  | 202,976,714.97 |  |  |

| WARD NAME: KASEMENI |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administrative Block | 5,340,450.00 | Bofu | Complete &in use |
|  | SUB TOTAL | 5,340,450.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | All | Complete |
|  | Meat goat improvement | 900,000.00 | All | Complete |
|  | Fish ponds | 507,000.00 | Chigato /Mnyenzeni | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | Bofu | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Dairy Goat promotion | 500,000.00 | All | Complete |
|  | Rehabilitation and construction of new cattle dips | 2,718,450.53 | Mtaa / Mabesheni | Complete |
|  | Operationalization of dips/Supply of acaricide | 239,620.00 | Mtaa / Mabesheni | Complete |
|  | Micro Irrigation | 874,811.11 | Mtaa / Mabesheni | Complete |
|  | Purchase of Meat goats | 619,500.00 | All | Complete |
|  | Construction of Kasemeni vaccination crush | 600,000.00 | All | On procurement process - professional opinion |
|  | Purchase of breeding stock-Dairy cattle | 2,960,000.00 | All | LPO issued to supplier & awaiting delivery |
|  | SUB TOTAL | 16,862,659.54 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Chikwakwani ECDE | 4,270,564.50 | Mtaa / Mabesheni | Complete |
|  | Construction of Boyani ECDE | 4,933,108.20 | Mtaa / Mabesheni | Complete |
|  | Construction of Muungano E.C.D.E | 4,233,617.00 | Mtaa / Mabesheni | Complete Though Poor Finishes To Be Addressed |
|  | Construction of Ziwani E.C.D.E | 4,874,198.20 | Chigato /Mnyenzeni | Complete |
|  | Construction of Makuluni E.C.D.E | 4,697,849.20 | Bofu | Complete And Commissioned |
|  | Construction of Mazeras Pri. E.C.D.E | 4,328,957.60 | Mazeras / Mwamdudu | Plastering Ongoing For Tuition And Kitchen. Toilet At Slab |
|  | Construction of Kilibole E.C.D.E | 4,852,883.20 | Chigato /Mnyenzeni | Complete |
|  | Construction of Chidzuvini E.C.D.E | 4,454,984.80 | Bofu | Complete |
|  | Construction of Hanje E.C.D.E | 4,797,760.00 | Chigato /Mnyenzeni | Tuition &Kitchen At Roofing And Plastering, Toilet At Excavation |
|  | Provision of Water Tanks | 9,248.40 | All | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | All | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | Mazeras / Mwamdudu | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | All | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | All | Delivered |
|  | Mabesheni Youth Polytechnic - 3door VIP Toilet | 646,510.20 | Mtaa / Mabesheni | Complete |
|  | Construction of Mabesheni Youth Polytechnic Girls Hostel | 7,957,999.04 | Mtaa / Mabesheni | Works In Progress |
|  | Construction of Kasemeni Town ECDE | 4,998,776.40 | Mazeras / Mwamdudu | Works In Progress |
|  | Construction of Vyogato ECDE | 4,960,542.80 | Chigato /Mnyenzeni | Works In Progress |
|  | Construction of Mwamdudu ECDE | 5,095,363.80 | Mazeras / Mwamdudu | Works In Progress |
|  | SUB TOTAL | 66,547,341.07 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity wing - Mazeras dispensary | 2,240,070.00 | Mazeras / Mwamdudu | Complete |
|  | Construction of a dispensary, Mazeras | 5,271,562.00 | Mazeras / Mwamdudu | At painting stage and drainage work ( 85% complete) |
|  | Construction of a dispensary, Mabesheni | 5,289,977.00 | Mtaa / Mabesheni | Awarded and at ring beam stage |
|  | SUB TOTAL | 12,801,609.00 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Fencing of Open air market Kasemeni | 2,386,751.96 | Mazeras / Mwamdudu | Complete & awaiting for commissioning |
|  | Kasemeni open air market Mnyenzeni | 2,604,107.20 | Chigato /Mnyenzeni | Complete |
|  | SUB TOTAL | 4,990,859.16 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of Bofu social hall | 4,870,752.15 | Bofu | Complete |
|  | Construction of interlocking block fence at Kasemeni ward sports ground | 5,374,139.64 | Bofu | Incomplete |
|  | Construction of a public toilet at Mnyenzeni | 500,000.00 | Chigato /Mnyenzeni | Not started |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Conducted |
|  | Construction of Kasemeni sports field | 4,270,564.50 | Bofu | Not started |
|  | SUB TOTAL | 19,340,456.29 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Road opening at Mudzi Ubomu – Mnyenzeni – Vikolani – Doti (8.7 km) | 4,675,491.36 | Chigato /Mnyenzeni, Bofu | Completed as per the bills of quantities |
|  | Road improvement at Mnyenzeni – Mudzi Ubomu – Doti 8.7 km | 4,680,040.00 | Chigato /Mnyenzeni, Bofu | Terminated , document to be tendered in 16-17 FY |
|  | Spot improvement of Mudzi Ubomu - Doti , Katundani - Bofu road 3km and Miyani - Mnyenzeni road in Kasemeni ward | 5,961,820.00 | Chigato /Mnyenzeni, Bofu | Ongoing |
|  | SUB TOATL | 15,317,351.36 |  |  |
| TOURISM, INVESTMENT AND ICT | Design of Local Area Network In Kasemeni Ward Admin Office | 1,494,544.00 | Bofu | Not Complete |
|  | SUB TOTAL | 1,494,544.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Planning Mwamdudu settlement scheme | 2,389,500.00 | Mazeras / Mwamdudu | Not Complete |
|  | Kasemeni-Bofu Adjudication section | 3,644,200.00 | Bofu | Not Complete |
|  | Survey and geo-referencing survey data of kaya forests | 1,666,666.00 | Chigato / Mnyenzeni | Completed |
|  | Bofu Adjudication Section | 4,000,000.00 | Bofu | Not Complete |
|  | SUB TOTAL | 11,700,366.00 |  |  |
| WATER SERVICES | Katundani-Vyogato pipeline extension | 5,796,260.00 | Chigato /Mnyenzeni, Bofu | Ongoing |
|  | Kasemeni-Bofu pipeline rehabilitation, survey and design pipeline | 4,516,060.00 | Chigato /Mnyenzeni, Bofu | Commissioned, not working efficiently |
|  | Construction of pump house for Kasemeni Bofu water supply pump house | 1,515,424.00 | Chigato / Mnyenzeni | Ongoing |
|  | Distilling of Mtaa dam | 8,588,468.00 | Mtaa / Mabesheni | Ongoing |
|  | Survey and design of Kwa Bendegwa pan | 500,000.00 | Chigato / Mnyenzeni | Assessed |
|  | Survey and design of Mabesheni pan | 500,000.00 | Mtaa / Mabesheni | Scheduled for Assessment |
|  | Construction of Storage tank at Majengo | 443,591.00 | Chigato / Mnyenzeni | On going |
|  | Water pipeline extension along Katundani-Chikole-Mwangaraba | 800,000.00 | Chigato / Mnyenzeni | Awarded |
|  | Rehabilitation of Mazeras Mission Water Project | 1,500,000.00 | Mazeras / Mwamdudu | Ongoing |
|  | Construction of Majengo tank water project | 2,998,202.00 | Chigato / Mnyenzeni | Complete |
|  | SUB TOTAL | 27,158,005.00 |  |  |
| GRAND TOTAL |  | 181,553,641.42 |  |  |

| WARD NAME: SAMBURU |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | All | Complete |
|  | Meat goat improvement | 900,000.00 | Chengoni | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Dairy Goat promotion | 500,000.00 | All | Complete |
|  | Rehabilitation and construction of new cattle dips | 2,718,450.53 | Matope, Kinagoni, Silaloni | Complete |
|  | Operationalization of dips/Supply of acaricide | 239,620.00 | Matope | Complete |
|  | Micro Irrigation | 874,811.11 | Chengoni | Complete |
|  | Construction of Samburu vaccination crush | 600,000.00 | Kinagoni, Matope | Complete |
|  | Purchase of Beef cattle | 2,850,000.00 | All | Complete |
|  | Micro Irrigation | 309,713.60 | All | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Construction/renovation of Kinagoni cattle dips | 3,974,769.00 | Kinagoni | Contractor at site (Renovation) |
|  | Construction of Silaloni Chengoni cattle dips | 3,944,000.00 | Silaloni | site cleared, materials on site, excavation of dip vat ongoing |
|  | Rehabilitation of Samburu slaughter house | 3,500,000.00 | Matope | Evaluation - on procurement process |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | All | All dairy goats delivered at Sheep and Goat Matuga waiting distribution to the beneficiaries. Total number of dairy 300. i.e. (250 does and 50 bucks) |
|  | SUB TOTAL | 28,227,267.14 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Kanyumbuni E.C.D.E | 4,524,672.80 | Maji ya Chumvi | Complete |
|  | Construction of Kituoni E.C.D.E | 4,210,518.77 | Kinagoni | Complete |
|  | Construction of Kaza Moyo E.C.D.E | 4,962,685.00 | Silaloni | Complete |
|  | Construction of Mbararani E.C.D.E | 4,471,672.40 | Kinagoni | Complete |
|  | Construction of Ng'onzini E.C.D.E | 4,901,905.38 | Matope | Complete |
|  | Construction of Dumbule E.C.D.E | 4,993,704.40 | Chengoni | Complete |
|  | Construction of Mwandoni E.C.D.E | 4,750,716.20 | Kinagoni | Complete |
|  | Construction of Mwangoloto E.C.D.E | 4,534,872.68 | Maji ya Chumvi | Complete And Commissioned |
|  | Water Tanks | 9,248.40 | Silaloni | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | All | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | All | Delivered |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | All | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | All | Delivered |
|  | Construction of Bofu ECDE | 4,998,277.60 | Chengoni | Works In Progress |
|  | Construction of Deri ECDE | 4,794,581.00 | Chengoni | Works In Progress |
|  | Construction of Marondo ECDE | 4,852,239.40 | Matope | Works In Progress |
|  | Construction of Patanani ECDE | 4,897,682.40 | Matope | Works In Progress |
|  | Construction of Ndowero ECDE | 5,005,185.04 | Chengoni | Works In Progress |
|  | SUB TOTAL | 63,342,939.20 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity wing - Silaloni dispensary | 2,546,457.00 | Silaloni | Completed |
|  | Renovation of Silaloni dispensary | 2,821,121.04 | Silaloni | Completed |
|  | Construction of a theatre, Samburu health centre | 12,901,578.00 | Matope | Complete remaining equipping. |
|  | Construction of a dispensary, Mwaruphesa | 5,474,510.00 | Silaloni | Foundation level |
|  | Construction of a maternity wing - Chanzou dispensary | 3,000,000.00 |  | Scrapped |
|  | SUB TOTAL | 26,743,666.04 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Samburu Market Renovation | 2,439,804.80 | Matope | Complete, |
|  | Construction Quarry Sheds | 5,658,712.90 | Maji ya Chumvi | Complete |
|  | Completion of Samburu market-Terminated contract –ex makanzu | 1,822,959.00 | Matope | Complete |
|  | Fencing of Samburu market | 2,611,948.80 | Matope | Complete |
|  | Construction of Samburu jua kali shed | 1,500,000.00 | Matope | Evaluation stage |
|  | Construction of Silaloni Boda Boda shed | 684,429.00 | Silaloni | Contractor on site |
|  | Construction of Kinagoni Boda Boda shed | 684,429.00 | Kinagoni | Contractor on site |
|  | Construction of Samburu Boda Boda shed | 492,652.00 | Matope | Contractor on site-Ongoing |
|  | SUB TOTAL | 15,894,935.50 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of Samburu social hall | 4,270,395.50 | Matope | Complete |
|  | Construction of interlocking block fence at Samburu ward sports ground | 5,374,139.64 | Chengoni | Complete |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Conducted |
|  | Proposed construction of a public library | 2,000,000.00 | N/A | Not Yet |
|  | Construction of a public toilet at Silaloni | 2,000,000.00 | Silaloni | Construction ongoing |
|  | Construction of Samburu sports field | 6,020,000.00 | Chengoni | Construction ongoing |
|  | SUB TOTAL | 23,989,535.14 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Proposed road opening at Maji ya chumvi –Mwangoloto – Datani (14.0 km) | 4,238,500.00 | Maji ya Chumvi | Completed as per the bills of quantities |
|  | Proposed road opening at Kinagoni – Barabarani ECDE –Taru 17.2 km | 4,732,000.00 | Kinagoni | Road opening of 17.2 km complete , heavy grading of 11.2 km complete , pending heavy grading of 6.0 km and gravelling |
|  | Proposed solar powered street lights for Samburu town | 2,217,021.00 | Matope | Works complete as per the bills of quantities. |
|  | Proposed 20m high mast floodlights for Samburu town | 1,785,350.00 | Matope | Works complete as per the bills of quantities |
|  | Proposed spot improvement of Maji ya Chumvi Mwangoloto Bumburi Chituoni roads in Samburu ward | 3,519,000.00 | Maji ya Chumvi, Kinagoni | Site visits in progress |
|  | Proposed spot improvement of Samburu - Chanzou road in Samburu Chengoni ward | 2,120,000.00 | Chengoni | Site visits in progress |
|  | SUB TOTAL | 18,611,871.00 |  |  |
| TOURISM, INVESTMENT AND ICT | Construction of Highway Directional Signs; Samburu | 423,755.00 | Matope | Complete |
|  | Design of Local Area Network In Chengoni/Samburu | 1,476,479.37 | Matope | Incomplete |
|  | SUB TOTAL | 1,900,234.37 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 | Samburu | Completed |
|  | Town Planning – Samburu Township | 3,217,000.00 | Matope | Samburu section completed |
|  | Urban Planning Samburu-Chengoni | 935,200.00 | Matope | Incomplete |
|  | Maji ya Chumvi Adjudication Section | 3,350,000.00 | Maji ya Chumvi | Delayed due to community disagreement |
|  | SUB TOTAL | 8,336,843.00 |  |  |
| WATER SERVICES | Samburu Maji ya chumvi-Mwangoloto survey and design | 600,000.00 | Maji ya Chumvi | Ongoing |
|  | Kamale-Chanzou pipeline survey and design | 315,000.00 | Chengoni | Ongoing |
|  | Construction of Samburu Maji ya chumvi Mwangoloto pipeline | 14,899,986.00 | Maji ya Chumvi | Ongoing |
|  | Construction of Mwangoloto water pan | 14,753,808.00 | Maji ya Chumvi | Ongoing |
|  | Construction of Gora-Mwandoni water pipeline | 2,129,180.00 | N/A | Ready for Opinion |
|  | Construction of Kinagoni-Mwambani Water Pipeline- | 2,000,000.00 | Kinagoni | Awarded |
|  | Construction of Mwanzungi Dam | 7,269,140.00 | Chengoni | On going |
|  | Construction of Silaloni dam (Mwaruphesa dam) | 6,000,000.00 | Silaloni | Evaluation |
|  | Survey and design Kamale water pan | 500,000.00 | Silaloni | Assessed |
|  | Off take improvement of Samburu Silaloni pipeline | 2,926,980.00 | Silaloni | Complete |
|  | Construction of Kamale-Chanzou pipeline | 26,155,129.00 | Chengoni | Ongoing |
|  | SUB TOTAL | 77,549,223.00 |  |  |
| GRAND TOTAL |  | 264,596,514.39 |  |  |

| WARD NAME: MACKINON ROAD |  |  |  |  |
| --- | --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | VILLAGE UNIT | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of Ward Administration block | 7,689,306.00 | Taru | Complete &in use |
|  | Delivery of 2 motor bikes |  |  | Delivered |
|  | SUB TOTAL | 7,689,306.00 |  |  |
| AGRICULTURE, LIVESTOCK AND FISHERIES | Procurement of Tractors, Ploughs & Trailers | 5,300,025.84 | All | Complete |
|  | Procurement & distribution of farm inputs (certified seeds, fertilizer, and stalk borer dust chemical) | 4,321,500.00 | All | Complete |
|  | Cassava promotion | 27,500.00 | N/A | Not Done |
|  | Meat goat improvement | 900,000.00 | All | Complete |
|  | Fish ponds | 507,000.00 | Taru, Mackinon | Complete |
|  | Procurement of Tractor and ploughs. | 4,999,777.90 | All | Complete |
|  | Purchase of Harrows | 910,000.00 | All | Complete |
|  | Provision of Farm Inputs | 2,440,500.00 | All | Complete |
|  | Dairy Goat promotion | 500,000.00 | N/A | Not Done |
|  | Rehabilitation and construction of new cattle dips | 2,718,450.53 | Mackinon | Complete |
|  | Operationalization of dips/Supply of acaricide | 239,620.00 | N/A | Not Done |
|  | Micro Irrigation | 874,811.11 | Kilibasi | Complete |
|  | Construction of Mackinon road vaccination crush | 599,441.60 | Mackinon | Complete |
|  | Purchase of Meat goats | 619,500.00 | All | Complete |
|  | Micro Irrigation | 309,713.60 | Kilibasi | Survey work complete. LPO for Drip kits issued and awaiting delivery. Other infrastructure materials for project at procurement level (Retendered), All groups identified. |
|  | Purchase of breeding stock -Dairy goats | 365,625.00 | N/A | Not Done |
|  | SUB TOTAL | 14,577,439.74 |  |  |
| EDUCATION, RESEARCH AND HR DEVELOPMENT | Construction of Mackinon ECDE | 4,060,874.40 | Taru | Complete |
|  | Construction of Makamini ECDE | 4,525,267.31 | Vinyunduni | Complete |
|  | Construction of Chuphi Polytechnic | 5,512,105.00 | Mackinon | Complete |
|  | Construction of Gurujo .E.C.D.E | 4,574,758.00 | Taru | Complete |
|  | Construction of Sakake E.C.D.E | 4,471,672.40 | Vinyunduni | Complete |
|  | Construction of Kilibasi (Kumbulu) E.C.D.E | 4,473,934.00 | Kilibasi | Complete |
|  | Construction of Dzisuhuni E.C.D.E | 4,863,143.40 | Vinyunduni | Complete |
|  | Construction of Mbegani E.C.D.E | 4,745,456.00 | Taru | Complete |
|  | Construction of Dokata ECDE | 4,630,731.60 | Mackinon | Complete. |
|  | Water Tanks | 9,248.40 | All | Delivered |
|  | ECDE Teaching And Learning Materials | 312,500.00 | All | Delivered |
|  | ECDE Heagonal Tables | 151,048.10 | All | Delivered |
|  | Supply & Delivery Millet/ Uji Flour 1779 Bags Of 50 Kg Capacity | 360,912.50 | All | Delivered |
|  | ECDE Playing Equipment | 445,675.13 | All | Delivered |
|  | Furniture To Youth Polytechnics (Hardwood Beds) | 75,000.00 | N/A | Not Done |
|  | Supply And Delivery Of 1 Motor Bikes Dt176 | 551,000.00 | N/A | LPO Issued |
|  | ECDE Tank Bases @62,292*93sites | 62,292.00 | N/A | Not Done |
|  | Construction of Bumburi ECDE | 4,998,250.00 | Makamini | Works In Progress |
|  | Construction of Maiyini ECDE | 4,996,096.00 | Makamini | Works In Progress |
|  | Construction of Roka ECDE | 4,920,499.60 | Taru | Works In Progress |
|  | SUB TOTAL | 58,217,013.84 |  |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Construction of Maternity wing - Kilibasi dispensary | 3,796,860.00 | Kilibasi | Completed |
|  | Renovation of Makamini dispensary | 1,977,854.64 | Makamini | Completed |
|  | Renovation of Kilibasi dispensary | 3,000,000.00 | Kilibasi | Evaluation processes |
|  | Completion of maternity wing - Taru dispensary | 3,312,499.48 | Taru | Awarded and ongoing. |
|  | SUB TOTAL | 12,087,214.12 |  |  |
| TRADE AND COOPERATIVE DEVELOPMENT | Construction of quarry Sheds | 5,806,838.00 | Makamini | Complete & awaiting for commissioning |
|  | Fencing and renovation of Taru Old Market | 2,894,200.00 | Taru | Works stalled at the moment. |
|  | Proposed fencing and construction of Kilibasi market shed | 6,456,861.60 | Kilibasi | Complete |
|  | Trade revolving fund |  | All | Complete |
|  | SUB TOTAL | 15,157,899.60 |  |  |
| COMMUNITY DEVELOPMENT, CULTURE AND TALENT MANAGEMENT | Construction of a 3 door VIP toilet at Taru | 1,528,044.80 | Taru | Complete |
|  | Construction of sports ground, with concrete benches and a VIP latrine | 7,000,000.00 | Taru | Not Complete |
|  | Proposed construction of a social hall at Taru | 5,000,000.00 | Taru | Complete |
|  | Youth ,women and PWDs fund | 4,000,000.00 | All | Disbursed |
|  | Annual cultural competitions | 325,000.00 | All | Conducted |
|  | SUB TOTAL | 17,853,044.80 |  |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Proposed road opening at Malomani – Vinyunduni – Busho (22.6 km) | 4,588,936.80 | Vinyunduni, Kilibasi | The contractor is to finish up on 16 lm of 600 mm culverts |
|  | Proposed road opening at Vinyunduni – Sakake 18.9 km | 4,679,050.00 | Vinyunduni, Taru | Works completed as per the bills of quantities |
|  | Proposed spot improvement of Vinyunduni - Sakake road , Taru - Degenye road &Kilibasi - Busho - Mgalani in Mackinon ward | 4,901,400.00 | Kilibasi, Taru, Vinyunduni | Site visits in progress |
|  | SUB TOTAL | 14,169,386.80 |  |  |
| TOURISM, INVESTMENT AND ICT | Design of Local Area Network In Ward Administrative Units-Mackinon Road | 1,430,251.00 | Taru | Complete but not working |
|  | SUB TOTAL | 1,430,251.00 |  |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Ranch Audit | 834,643.00 | All | Completed |
|  | Beaconing Mackinon Road | 1,000,000.00 | Mackinon | Delayed due to community disagreement |
|  | Taru Town Planning | 1,000,000.00 | Taru | Ongoing – structure plan done; picking ongoing. |
|  | SUB TOTAL | 2,834,643.00 |  |  |
| WATER SERVICES | Taru Fuleye pipeline survey and design | 405,000.00 | Taru | Complete |
|  | Construction of Mgalani Busho water pipeline | 28,550,569.00 | Mackinon, Kilibasi | Complete |
|  | Construction of Busho Kilibasi Pipeline | 5,000,000.00 | Kilibasi | Ongoing |
|  | Construction of Dzisuhuni water pan | 9,343,968.00 | Vinyunduni | Complete |
|  | Rehabilitation of Makamini dam | 522,500.00 | Makamini | Ongoing |
|  | Construction of Meli Kubwa Dokata pipeline | 8,974,166.00 | Mackinon | Complete |
|  | Survey and design Dzimavu water pan | 500,000.00 | Makamini | Assessed |
|  | Survey and design Kizingo pan | 500,000.00 | Makamini | Assessed |
|  | Drilling of Ryakani Borehole | 1,670,400.00 | Vinyunduni | Hydrologeological survey done, await drilling. |
|  | Construction of Taru-Fuleye pipeline | 24,992,760.00 | Taru | Ongoing |
|  | Construction of water pipeline to Vinyunduni ( Malomani Vinyunduni Pipeline) | 11,367,478.00 | Vinyunduni | Commissioned |
|  | Mackinon Girls Sec. School High school RWH | 2,457,332.40 | Mackinon | Complete |
|  | Construction of water storage distribution tanks and cwp at Mzima Kilibasi pipeline and pipeline at Vinyunduni ring fenced | 10,000,000.00 | N/A | Project not known |
|  | Renovation of Kituu borehole |  | Makamini | Complete |
|  | Construction of Makamini borehole |  | Makamini | Ongoing |
|  | Survey and design of Bumburi borehole |  | Makamini | Site visit done |
|  | SUB TOTAL | 104,284,173.40 |  |  |
| GRAND TOTAL |  | 246,870,121.30 |  |  |

# OTHER PROJECTS – HEADQUARTER PROJECTS

| WARD NAME: HEADQUARTER |  |  |  |
| --- | --- | --- | --- |
| DEPARTMENT | PROJECT NAME | PROJECT COST | IMPLEMENTATION STATUS |
| PUBLIC SERVICE AND ADMINISTRATION | Construction of County Head Quarters | 462,197,054.88 | Still Under Construction |
|  | Purchase of Chase Car | 2,736,056.00 | Not Delivered |
|  | Purchase of Double Cab | 4,593,275.00 | Delivered & in use |
|  | SUB TOTAL | 469,526,385.88 |  |
|  | Installation of Revenue system automation | 36,422,625.00 | on going |
|  | Installation of Revenue system automation | 70,000,000.00 | on going |
|  | Installation of Revenue system automation | 17,000,000.00 | on going |
|  | Installation of Valuation roll | 6,000,000.00 | on going |
|  | SUB TOTAL | 129,422,625.00 |  |
| AGRICULTURE,LIVESTOCK AND FISHERIES | Provision of Artificial insemination | 3,137,800.00 | Complete |
|  | Procurement of Vaccine and livestock vaccination | 10,000,000.00 | Complete |
|  | Purchase of farm inputs(seeds) | 19,800,000.00 | Complete |
|  | Refurbishment of Veterinary Office blocks | 3,000,000.00 | Complete |
|  | Purchase of Vaccines | 5,190,000.00 | Complete |
|  | Supply & delivery of Vet. Drug kit & synchronization hormones | 933,180.00 | Complete |
|  | Purchase of motor vehicle | 9,186,550.00 | Complete |
|  | Refurbishment of Fisheries Offices at Shimoni | 997,631.20 | Complete |
|  | Purchase of farm inputs (seeds) | 19,580,000.00 | 64MT Maize & 24MT Pulses LPO issued and awaiting delivery |
|  | Purchase of Vaccines | 4,968,150.00 | All vaccines were delivered. (FMD-monovalent 60,000 doses, FMD-quadrivalent 5,000 doses, lumpy skin disease 60,000 doses, Sheep & goat pox 20,000 doses and rabies 2,000 doses, LSD 60,000& NCD 65,000). |
|  | Support to A.I (Motor bikes) | 1,902,000.00 | LPO issued to supplier and awaiting delivery. |
|  | Purchase of breeding stock – poultry indigenous | 2,000,000.00 | Retendered - on procurement process |
|  | Support to sea-weed farming | 1,574,000.00 | LPO issued & awaiting delivery. |
|  | SUB TOTAL | 82,269,311.20 |  |
| MEDICAL AND PUBLIC HEALTH SERVICES | Supply and delivery of furniture | 5,171,644.00 | Delivered |
|  | SUB TOTAL | 5,171,644.00 |  |
| INFRASTRUCTURE AND PUBLIC WORKS | Supply and delivery of motor grader | 24,590,000.00 | Complete |
|  | Supply and delivery of fire engine | 26,500,000.00 | Complete |
|  | Supply and delivery of roller | 8,000,000.00 | Ongoing |
|  | Supply and delivery of low loader | 13,700,000.00 | Complete |
|  | Supply and delivery of water boozer | 6,880,000.00 | Delivered and paid |
|  | Purchase of 2 water boozers | 6,880,000.00 | Delivered and paid |
|  | Supply of komastu graders cutting edges | 441,459.00 | Ongoing |
|  | Renovation of county works offices | 3,899,171.80 | Complete |
|  | Solar street lighting along Diani beach road | 66,924,576.00 | Complete |
|  | Erection of floodlight in Ukunda | 3,000,000.00 | Complete |
|  | Kwale township street lighting | 8,136,059.80 | Complete |
|  | Supply of two number dump trucks | 17,860,000.00 | Contract awarded |
|  | Supply of a bull dozer | 28,000,000.00 | Delivered and paid |
|  | Purchase of project supervision vehicles | 10,000,000.00 | Vehicles purchased and delivered |
|  | Construction of fire station | 5,000,000.00 | Not procured |
|  | gravelling of roads in Bwiti,Chigombero,Mwambalazi,Mvumoni,Kalalani | 11,105,304.00 | Ongoing |
|  | Renovation of mvindeni fire offices | 1,600,000.00 | Ongoing |
|  | Supply and delivery of 2units dump track | 17,860,000.00 | Ongoing |
|  | Supply and delivery of a double cabin & single cabin | 8,065,538.00 | Complete |
|  | Supply and delivery of a dozer | 28,000,000.00 | Complete |
|  | Pot-hole patching and surface dressing of road from A14 junction to Msambweni hospital | 19,898,800.00 | Ongoing |
|  | Cabro work at Ukunda airstrip road | 37,196,513.60 | Ongoing |
|  | SUB TOTAL | 354,137,422.20 |  |
| TOURISM, INVESTMENT AND ICT | Miss Tourism Event Tourism Promotion | 25,002,000.00 | Complete |
|  | Design And Printing Of Promotional Materials And Give -Aways | 6,198,000.00 | Complete |
|  | Design And Completion Of Standard Metropolitan Area Network | 17,374,923.90 | Complete |
|  | Design Of The County Magazine& Documentary | 4,727,000.00 | Complete |
|  | Installation of Fire Suppression Systems For Data Centre | 435,230.30 | Installation Delayed By Compatibility Issues |
|  | Installation of Corporate Email Exchange System | 500,000.00 | Complete And Working |
|  | Installation of Corporate Bulk Messaging System | 500,000.00 | Complete And Working |
|  | Installation Of Corporate Telephony System | 6,141,469.00 | Complete And Working |
|  | Installation Of Wide Area Network | 4,574,993.60 | Complete And Working |
|  | Local Area Network Installation-Community Development Culture And Talent Management Dept. | 1,800,000.00 | Complete And Working |
|  | Installation of Local Area Network Installation-Infrastructure And Public Works | 1,500,000.00 | Complete And Working |
|  | Local Area Network Installation-Water Services | 1,800,000.00 | Complete And Working |
|  | Purchase Of Network Monitoring Digital Screen | 98,716.00 | Complete And Working |
|  | Purchase Of Network Monitoring Tablets | 244,995.00 | Complete And Working |
|  | Purchase Of 3.0 Kv Ups Power Backup (Server Room) | 960,000.00 | Complete And Working |
|  | Purchase Of Network General Networking Equipment-Laptops, Desktops, Copiers And Printers | 2,001,320.00 | Complete And Working |
|  | Beach Management Programme-Capacity Building | 5,248,000.00 | Complete |
|  | Investment Mapping | 3,690,500.00 | Complete |
|  | Design And Installation Of Backbone Fiber Optic Network Infrastructure- 4 Km | 18,396,056.85 | Installation Complete |
|  | Supply, Delivery And Installation Of Operating Systems | 809,000.00 | Complete And Working |
|  | Design Of Local Area Network In Veterinary Offices | 1,496,153.00 | Complete And Working |
|  | Expansion Of Telephony Communication System With 68 More Ip Headsets And Voice Switches | 3,730,000.00 | Complete And Working |
|  | Installation Of Cctv, Motion Sensors And Biometric Control For County Data Centre | 2,197,453.00 | Complete And Working |
|  | Installation Of Power Back-Up For County Data Centre | 4,363,000.00 | Complete And Working |
|  | Design And Installation Of Local Area Network -County Headquarters | 15,892,000.00 | Structured Cabling In Progress |
|  | Construction Of Data Recovery Site | 1,184,801.00 | Construction On-Going |
|  | Installation Of Internet Redundancy Link | 1,476,479.37 | Complete And Working |
|  | Improvement Of County Data Centre (Steel Tiles Raised Floor) | 698,120.00 | Complete And Working |
|  | SUB TOTAL | 133,040,211.02 |  |
| LANDS, PHYSICAL PLANNING AND NATURAL RESOURCES | Resource mapping | 20,000,000.00 | Completed |
|  | Purchase of GPS software (ARC GIS 10.3) 2 standard licenses | 1,080,200.00 | Completed |
|  | Purchase of GPS software (GPS Pathfinder Office Software) 2 standard licenses | 705,000.00 | Completed |
|  | Purchase of Survey Equipment (GNSS Receiver, Total Station, & Handheld GPS, | 11,940,622.00 | Completed |
|  | Purchase of MULTIFUNCTIONAL PRINTER and PLOTTER | 3,203,780.00 | Completed |
|  | Purchase of Technical equipment’s for Planning Division (drawing facilities and cabinets) | 485,530.00 | Completed |
|  | Tree Planting and Growing | 8,000,000.00 | Completed |
|  | Digitization of land based data | 5,000,000.00 | On-going |
|  | Purchase of survey equipment | 3,000,000.00 | Budget transferred to storm water |
|  | Tree Planting and Growing | 5,000,000.00 | Project on hold due to unfavorable weather conditions |
|  | County Spatial Planning- Socio-economic survey | 5,000,000.00 | Procurement – Re-tendered |
|  | County Spatial Planning- Natural Capital Assessment | 5,000,000.00 | Procurement – Re-tendered |
|  | SUB TOTAL | 68,415,132.00 |  |
| COUNTY ASSEMBLY | Construction of county assembly Annex | 212,144,738.00 | construction ongoing |
|  | Construction of speakers Residence | 50,000,000.00 | construction ongoing |
|  | Construction of 4 Ward offices | 15,722,128.00 | construction ongoing |
|  | SUB TOTAL | 277,866,866.00 |  |
| GRAND TOTAL |  | 1,519,849,597.30 |  |