COUNTY GOVERNMENT OF KAKAMEGA

COUNTY PROJECT IMPLEMENTATION

REPORT

FY 2013 - 2016

FEBRUARY, 2017

Making Development Possible

# PREAMBLE

This report is an in-depth analysis of all the projects and programmes that the County Government of Kakamega (CGK) has implemented over the years since the inception of the county government. The report looks at the sectorial projects and programmes with a specific focus on project activities, location of the project and their status. The sectors within CGK include: Health services, Ministry of Transport, Infrastructure, Public Works & Energy, Ministry of Trade, Industrialization & Tourism, Ministry of Public Service & Administration, Ministry of Lands, Housing, Physical Planning & Urban Areas, Ministry of Education, Science & Technology, Ministry of Social Services, Youths & Sports, Ministry of Water, Environment & Natural Resources, and the County Treasury.

Contents

PREAMBLE	ii

1.0	HEALTH SERVICES	1

2.0	MINISTRY OF TRADE INDUSTRIALIZATION AND TOURISM	6

3.0	MINISTRY OF TRANSPORT, INFRASTRUCTURE, PUBLIC WORKS AND ENERGY	12

4.0	MINISTRY OF PUBLIC SERVICE AND ADMINISTRATION	21

5.0	OFFICE OF THE GOVERNOR	24

6.0	MINISTRY OF LANDS, HOUSING, PHYSICAL PLANNING AND URBAN AREAS	26

7.0	MINISTRY OF AGRICULTURE, LIVESTOCK, FISHERIES AND COOPERATIVES	28

8.0	MINISTRY OF EDUCATION, SCIENCE AND TECHNOLOGY	34

9.0	MINISTRY OF SOCIAL SERVICES, YOUTH AND SPORTS	42

10.0	MINISTRY OF WATER, ENVIRONMENT AND NATURAL RESOURCES	45

LIST OF TABLES

Table 1: Health Services projects	5

Table 2: Trade, Industrialization & Tourism projects	11

Table 3: Roads projects for FY 2013/14	14

Table 4: Roads projects for FY 2014/15	17

Table 5: Roads projects for FY 2015/16	20

Table 7: Public Service projects	23

Table 6: Projects in Office of the Governor	25

Table 8: Lands, Housing, Physical Planning & Urban Areas projects	27

Table 9: Agriculture, projects in Bukura ATC	28

Table 10: Agriculture, projects under Cooperatives	29

Table 11: Agriculture, projects under Veterinary	30

Table 12: Agriculture, projects under Crop Production	31

Table 13: Agriculture, projects under Fisheries	32

Table 14: Agruculture, projects under Irrigation	32

Table 15: Agriculture, projects under Livestock Development	33

Table 16: Education, Science & Technology projects	41

Table 17: Social Service projects	44

Table 18: Environment, projects in Water department	48

Table 19: Environment, Projects in Environment Department	50

Table 20: Environment, projects in Natural Resource Department	51

# MINISTRY OF AGRICULTURE, LIVESTOCK, FISHERIES AND COOPERATIVES

# 1.1.	Background

# The sector Agriculture, Livestock, Fisheries and Cooperative is split into two subsectors that’s Agriculture, Irrigation, Cooperatives and Bukura ATC, and Livestock, Veterinary and Fisheries.

# The sector has been a key driver of economic growth in Kakamega and remains the main source of livelihood for the majority of the people. It has also been identified as one of the sectors critical in delivering the economic growth rate under the CIDP

The programmes implemented from 2013-2017 under various sub-sectors within the department include

Figure 1 H.E THE Gavonor giving out fetilizer to farmers

Figure 2Maize under farm subsidy

| Project Name | Location | Activities | Status | Remarks |
| --- | --- | --- | --- | --- |
| Grants to Small Businesses, Cooperatives and Self Employed |  | Selection of cooperatives, provision of grants | Complete | Khwisero dairy farmers for support on milk storage |
|  |  | Capacity building of cooperatives | Complete | Khwisero tea farmers’ cooperative structures in place |
| Kakamega County Artificial Insemination Programme | All wards | Purchase of Semen, LIQUID Nitrogen, Hormones, | Continuous | 1,221 inseminations done. |
| Veterinary Laboratory | All wards | Procure equipment Rehabilitation of the laboratory building | On-going | Rehabilitation of laboratory done partly |
| Farm inputs | All wards | Purchase and distribution of 9,724 bags of planting and 9,822 bags of top-dressing. 13,071 (2kg pkts) of maize seeds | Complete | Improved maize production. |
| Banana project | All wards | Purchase and supply of 7,000 plantlets supplied and distributed to farmers. | Complete | Bananas at fruiting stage |
| Kakamega fish farming and productivity programme |  | New fish ponds construction/ rehabilitation of fish ponds | On-going | 3 earthen/ 1 liner pond 90% complete |
|  | All wards | Existing fish farmer support subsidies | Complete | 29 farmers received the fish farming subsidies |
| Dairy Development (One Cow Initiative/Smart Dairy) | All wards | Purchase and distribution of 40 In-calf Heifers | On-going | 22 cows calved down |
| Poultry Development Program me | All wards | Training of farmers ,supply of day old chicks | On-going | 4,000 chicks distributed |
| Tea development | All wards | Purchase and distribution of Tea seedlings | Complete | Infilling done |
| Banana project | All wards | Purchase and supply of 7,000 plantlets supplied and distributed to farmers. | Complete | Bananas at fruiting stage |
| Tea development | All wards | Purchase and distribution of Tea seedlings |  | Tea infilling done |
| Kakamega fish farming and productivity programme |  | New fish ponds construction/ rehabilitation of fish ponds | On-going | 3 earthen/ 1 liner pond 90% complete |
|  | All wards | Existing fish farmer support subsidies | Complete | 29 farmers received the fish farming subsidies |
| Dairy Development (One Cow Initiative/Smart Dairy) | All wards | Purchase and distribution of 40 In-calf Heifers | On-going | 22 cows calved down |

# MINISTRY OF TRANSPORT, INFRASTRUCTURE, PUBLIC WORKS AND ENERGY

The sector has a broad objectives spread within its four sections namely Transport, Infrastructure, Public Works and Energy. Infrastructure section is concerned with the construction and maintenance of various roads, bridges, box culverts and drainage systems. Energy section develops and manages the energy infrastructure.

BITUMEN ROADS

| Project name | Activities | Length (Km) | Status | Remarks |
| --- | --- | --- | --- | --- |
| Weliboyi Junct. –Khwisero | Upgrading to bitumen | 6.5 | Ongoing | Well on course |
| TOTAL |  | 6.5 |  |  |

GRAVEL ROADS

| Project name | Activities | Length (Km) | Status | Remarks |
| --- | --- | --- | --- | --- |
| Ekonjero-Kilingili-Mulufu | Dozing, Grading And Graveling | 12 | Complete | Operational |
| Mundeku-Dudi-Ombwaro |  | 12 | Complete | Operational |
| Shianda Pr.Isiska Bridge Ikomere Sec. Rds. |  | 5 | Complete | Operational |
| Mulwanda market –R. Yala bridge |  | 2 | Complete | Operational |
| Ekambuli Pri. –Eshirembe –Mungong’we –Ebukwala Pri. –Mushiangubu –Ukolomani - Opembe |  | 12 | Complete | Operational |
| Munjiti-eshichibulu-elwangale-emuruba-emulunya-mushikongolo |  | 17 | Complete | Operational |

10Km road project

| Project name | Length | Ward | Activities | Status | Remarks |
| --- | --- | --- | --- | --- | --- |
| Inyanya–Lwandadudi | 3.5Km | Kisa West | Grading, Gravelling and compaction | Complete | Operational |
| Ikhaba - Quary – shirotsa | 5Km | Kisa West | Grading,Gravelling and compaction | Complete | Operational |
| AC-khuluwinu | 3km | Kisa West | Grading,Gravelling and compaction | Complete | Operational |
| AC Primary - Khulu Wihi Bridge | 3.1Km | Kisa West | Grading,Gravelling and compaction | Complete | Operational |
| Muhakadisp – baomoja | 1.5km | Kisa West | Grading,Gravelling and compaction | Complete | Operational |
|  | 13Km |  |  |  |  |
| Mundombelwa-bwale- Amwiru | 2Km | KisaNorth | Grading,Gravelling and compaction | Complete | Operational |
| Mwitseshe- mulufu | 2.5km | KisaNorth | Gravelling and compaction | Ongoing | Well on course |
| Mwihila-eshisango | 1km | KisaNorth | Gravelling and compaction | Complete | Operational |
| Emusatsiro-emalele | 1km | KisaNorth | Gravelling and compaction | Complete | Operational |
| Emweru Sec-mushinak | 1km | KisaNorth | Gravelling and compaction | Complete | Operational |
|  | 7.5Km |  |  |  |  |
| Wochiengi - Mwiranje | 3.5km | Kisa Central | Gravelling and compaction | Complete | Operational |
| Mulwanda - munyanza | 2km | Kisa Central | Gravelling and compaction | Complete | Operational |
| NamasoliC.o.G – Leche – Khumutibo | 2km | Kisa Central | Gravelling and compaction | Ongoing | Well on course |
| Ebukanga-mufisi | 2km | Kisa Central | Dozing,grading,gravelling | Complete | Operational |
| Ocheko-musita | 3km | Kisa Central | Dozing,grading | ongoing | Awaiting gravelling |
| Emung’abo-ekambuli | 2km | Kisa Central | Dozing | Ongoing | Awaiting,grading gravelling |
|  | 14.5Km |  |  |  |  |
| Munjiti-mukangu | 1.5km | Kisa East | Dozing, and Grading | Ongoing | Awaiting gravelling |
| Eshiruli-ebuchika | 1km | Kisa East | Grading | Ongoing | Awaiting gravelling |
| Eshiruli - Emalindi | 2.5km | Kisa East | Grading | Ongoing | Awaiting gravelling |
| Eshinutsa sec.- church of God | 1km | Kisa East | Dozing | Ongoing | Awaiting gravelling |
| Emulunya – Emulanda | 3.5km | Kisa East | Dozing | Ongoing | Awaiting gravelling |
| Emulunya DO’s office- Mundaha | 2km | Kisa East | Dozing | Ongoing | Awaiting gravelling |
|  | 11.5Km |  |  |  |  |

HEALTH CARE SERVICES

The main objective of the sector is to provide affordable and equitable health care services to the citizens across the Sub County through the provision of quality health services, infrastructure and technologies as shown in the pictures below;

On- going construction of Maternity and Laundry Blocks at Khwisero Sub County Hospital

| Project name | Location | Activities | Status | Remarks |
| --- | --- | --- | --- | --- |
| Khwisero Sub County Hospital | Khwisero | Construction of a Laundry and Maternity Blocks | Complete | Not Operational |
| Ekambuli Dispensary | Kisa Central | Construction of the Staff House | Complete | Operationalize the facility by equipping |

The Ministry of Education, Science and Technology is one of the key sector under the county government of Kakamega. Since devolution the department has been able to implement various projects and programmes under its mandate, which were anchored on various development plans.

Strategic Goals/Objectives of the Department

- To promote access, Equity, quality and relevant training.

- To equip, refurbish and upgrade infrastructure in early childhood centres and county polytechnics

- To strangthen strategic partnership and linkages in promotion of education

Develop and implement subsidised tuition in polytechnics

Ministry of Education Science and Technology

Mwihila Girls secondary 2 Class Room                                   Khwisero County Polytechnic Twin Workshop

Shiongo Primary 5 No Class Room                                                          Mulwanda ECD

| Project Name | Location | Activities | Status | Remarks |
| --- | --- | --- | --- | --- |
| Eshiabwali County polytechnic | Khwisero | Construction of Twin workshop | Ongoing | At finishing stage |
| Khwisero County polytechnic - Phase 1 | Khwisero | Construction of Twin workshop | Complete | Commissioned and in use |
| Khwisero County polytechnic - Phase 2 | Khwisero | Construction of Twin workshop | Ongoing | At finishing stage |
| Mwikhalikha ECD | Khwisero | Construction of ECD block | Ongoing | At Finishing stage |
| Emulole ECD | Khwisero | Construction of ECD block | Ongoing | At Finishing stage |
| Emalindi ECD | Khwisero | Construction of ECD block | Ongoing | At Finishing stage |
| Munjiti ECD | Khwisero | Construction of ECD block | Ongoing | At Finishing stage |
| Luanda-Doho ECD | Khwisero | Construction of ECD block | Complete | Waiting to be commissioned and in use |
| Mulwanda ECD | Khwisero | Construction of ECD block | Complete | Waiting to be commissioned and in use |
| Nyamboga ECD | Khwisero | Construction of ECD block | Complete | Waiting to be commissioned and in use |
| Eshikhungula ECD | Khwisero | Construction of ECD block | Complete | Waiting to be commissioned and in use |
| Mundaha Gilrs | Khwisero | Construction of Administration and Tuition block | Ongoing | At finishing stage |
| Ekomero Girls | Khwisero | Construction of Classroom | Complete | Waiting to be commissioned but in use |
| Eshibinga seconadry | Kwisero | Construction of Classroom | Ongoing | At Finishes |
| Mulufu Primary | Khwisero | Construction of 3 No of classrooms | Complete | Waiting to be commissioned but in use |
| Shirotsa Primary | Khwisero | Construction of 3 No of classrooms | Complete | Waiting to be commissioned but in use |
| Eshongo Primary | Khwisero | Construction of 3 No of classrooms | On going | At Completion stage |

# Ministry of Trade Industrialization and Tourism

The Ministry of Trade industrialization and tourism is one of the key departments under the county government of Kakamega. It is has four key department, namely Trade, Industrialization, Tourism and Weight &measures. The Ministry is responsible for formulating and supporting strategies, plans and programs that promote and ensure expansion and diversification of trade, environmentally sustainable industrialization, tourism, generating wealth for poverty eradication and benefiting Kakamega County socially and economically.

The ministry implemented various projects and programmes in Khwisero Sub- county since the inception of devolution, these are construction of one modern market, refurbishment of one existing market, construction of two stock rings and disbursed Kshs. 4M SME loans to 599 traders within the Sub- county. The details of the said projects are as indicated hereunder:

Sample project;

Figure 3 Complete Mulwanda modern market

8 complete Eco toilet at Dudi trading centre

9complete 6 door toilet at Emasatsi trading centre

| Project name | Location | Activities | Status | Remarks |
| --- | --- | --- | --- | --- |
| Mulwanda Modern Market | Kisa Cental | Construction of modern market at Mulwanda Trading center | Complete | In use |
| Dudi Market | Kisa West | Refurbishment of Dudi Market | Complete | In use |
| Khwisero Market | Kisa Central | Refurbishment of Khwisero Market | On going | Refurbishments are on going |
| Stock ring | Kisa Central | Khwisero Central market | Complete | In use |
| Ekonjero market | Kisa North | Construction of 6 door toilet | Complete | In use |
| Emasatsi market | Kisa North | Construction of 6 door toilet | Complete | In use |
| Khusukulu market | Kisa West | Construction of 6 door toilet | On going | Under construction |
| Dudi Market | Kisa west | Eco-Toilet Dudi Market | Complete | Complete waiting official commissioning |
| Misango Hills | Kisa East | Gazettement and Development of Misango Hills | Gazetted | Gazettement is complete |
| MIKOPO MASHINANI | Khwisero | Disbursement of trade loans to SMEs, | On going | 599Traders benefitted from Kshs. 4M disbursed to the Sub- county where each ward received 1M shillings |

# Ministry of Water, Environment and Natural Resources

The goal of the water Sector is to improve access to quality and affordable water within the county as performance of key sectors in the economy especially agriculture, livestock, manufacturing and tourism depends on the availability of adequate quantities of safe water.

The environment Sector’s main objective is to ensure Environmental Conservation. The sector has made tremendous efforts in ensuring a clean and safe county which includes establishment of a Land fill to enhance Waste Recovery systems, development of County Environmental legislations to guide in Environmental Management, mass environmental awareness campaigns to sensitize citizens on environmental conservation, Engaging Organized Youth and Women groups in rendering cleaning services in the County Offices and Market Centers Countywide and implementation of a waste management strategy that embraces the 3Rs principle (Reduce, Reuse and Recycle).

The Natural Resources Sector deals with conservation of forest resources, water catchment protection and sustainable utilization of County mineral resources and formulation of regulations and policies that encourage sustainable utilization of Natural resources. The Sector has been able to increase county tree  cover by planting 430,000 trees in public institutions, river banks and hill tops.

The projects undertaken in Khwisero Sub-County are listed below;

Figure 4 water connected at Mulwanda market

| Project/ Programme | Location | Activities | Status | Remarks |
| --- | --- | --- | --- | --- |
| Water |  |  |  |  |
| Mulwanda Market Water Supply Project | Kisa Central Ward | -Fabrication and installation of 8 M high steel tower hoisting 10 M3 plastic tank -Supply and installation of Rising main and distribution pipelines | Complete | Complete and Operational |
|  |  | -Construction of 1 No. Water Kiosk | Complete | Complete and Operational |
| Mwihila Water Supply Project | Kisa North Ward | -Supply and Installation of Submersible electrical Pumping Unit -Supply and Installation of Rising Mains and Distribution lines -Repairs to intake springs and clear water sump | Complete | Complete and Operational |
| Spring Protection | Across the Sub-County | Construction of Springs | Complete | Over 15 springs protected |
| Environment |  |  |  |  |
| Youth Empowerment (Kazi Mashinani) | Across the Sub-County | Cleaning Markets, County Offices and Urban Areas of the Sub-county | On going | 20 Youth & Women employed |
| Natural Resources |  |  |  |  |
| Greening of Schools, Hill tops and Riparian Land Reclamation | Across the Sub-County | Planted 1,000 Indigenous and Exotic trees in 2 Schools per ward and 15,000 on Misango Hills | Complete | 8 schools benefited with 1000 trees each |

# Ministry of Social Services, Youth and Sports

The main objective of the Ministry of Social Services, Youth and Sports is to promote, preserve and develop all functional aspects of Culture for Sustainable development, to coordinate care, protection and welfare of Children in the County, to develop and promote sports activities in the County, to maximize the full potential of Youth and Gender mainstreaming through participatory engagements that serve their needs and aspirations in building a better County, to develop and implement policies and programmes for a highly productive workforce through enabling environment and to establish, promote, equip, manage, maintain and develop Library Services in Kakamega County.

The table below shows the projects/programmes implemented by the department since devolution in Khwisero Sub County

Figure 5 H.E issuing beddings under shelter improvement programme

Figure 6H.E issuing Man make pump to Youths

| Project/ Programme | Activities | Location | Status | Remarks |
| --- | --- | --- | --- | --- |
| Provision of Money Maker pumps to Youth Groups | Purchase and distribution of money maker pumps | All Wards | Complete | 20 Money Maker pumps were procured and donated to youth groups to promote horticulture production |
| Provision of high power car wash machines to youth groups | Purchase and distribution of car wash machines and water tanks | All the Wards | Complete | 4 High Power car wash machines were procured and distributed to youth groups in all the wards. Allocated more machines because it is an urban setting. |
| Promotion of Youth talent | Youth Talent identification and nurturing phase I&II | All wards | Complete | 160 talented youth trained and nurtured. |
| Road Safety campaign for Boda Boda Motor bike operators | Sensitize Boda boda operators on road safety. | All wards | Complete | 160 boda boda trained on road safety but not issued with Driving Licenses. |
| Capacity building programme for the Youth | Sensitize youth, women and PWDs on Gender Based Violence and entrepreneurial skills and Substance and Drug abuse | All wards | Complete | 200 youth and women and PWDs sensitized |
| Music and Cultural Festival | Conducted County Music and Cultural Festival at the County. | County wide | Complete | 2 groups participated in the County and National Festivals |
| Shelter Improvement Programme for the Elderly and vulnerable | Construction of low cost housing units (6 Units per Ward) | All wards | Complete | Works completed. 24 houses were completed and handed over to the beneficiaries. On top of that each beneficiary received one mattress and two blankets |
| Promotion of Sports activities through the Governor’s Cup | Conducting of the 2 Annual Governor’s cup sporting festival Purchase of sports equipment | All ward | Complete | Promotion of sports talent through the Governors Cup Sporting festival that started at the ward level. 624 youth from all the four wards participated at the Sub County level. Male and Female netball champions 2015/16 The teams benefited were provided with uniforms, balls and boots |
| Training of Coaches | Conducting of training clinics to coaches from all the three disciplines ( Football, Volley ball and Net ball) | All Wards | Complete | 12 Coaches were trained in all the three disciplines |
|  | Payment of Honoraria to sports centre coaches | All wards | On going | 4 Youth Centre coaches from Khwisero receive Kshs 2,500/= monthly payment to appreciate their contribution in nurturing youth sports talent. |

# Ministry of Public Service and Administration

This ministry has the following departments; County Administration, Public service, Enforcement, Sub County Administration, Ward administration, Villages administration and Directorate of Alcoholic Drinks. The ministryis charged with the responsibility of establishing administrative structures with systems, mechanisms and procedures that would help the county discharge all devolved functions.

The ministry has so far implemented various projects and programmes in Khwisero Sub-counties since devolution

Kisa-North Ward Office

| Project name | Activities | Location | Status | Remarks |
| --- | --- | --- | --- | --- |
| Ward office | Construction | Kisa North | Complete | occupied |
| Ward office | Construction | Kisa west | Ongoing | Awaiting finishing |
| Kazi Mashinani Programme | Employ kazi mashinani guards, ordination of other kazi Mashinani programs | Per ward | Complete | 12 Mashinani guards employed |
| Shirali primary school | construction of 4 classroom which were blown off | Kisa-Central | complete | operational |
| Mundoli primary school | refurbishment of 7 classroom | Kisa Central | complete | operational |